ISO/IEC JTC 1/SC 32 N 0360
Date: 1999-09-29

REPLACES: --
ISO/IEC JTC 1/SC 32

Data Management and Interchange
Secretariat: United States of America (ANSI)

Administered by Pacific Northwest National Laboratory on behalf of ANSI
DOCUMENT TYPE
Business Plan

TITLE
Business Plan for ISO/IEC JTC 1/SC 32 – Data Management and Interchange

SOURCE
Chairman JTC 1/SC 32

PROJECT NUMBER


STATUS
This is prepared for JTC 1 at its meeting in November 1999

REFERENCES


ACTION ID.
FYI

REQUESTED ACTION


DUE DATE


Number of Pages
23

LANGUAGE USED
English

DISTRIBUTION
P & L Members

SC Chair

WG Conveners and Secretaries

Douglas Mann, Secretariat, ISO/IEC JTC 1/SC 32

Pacific Northwest National Laboratory *, 901 D Street, SW., Suite 900, Washington, DC, 20024-2115, 
United States of America

Telephone: +1 703 575 2114; Facsimile; +1 703 681 9180; E-mail: MannD@battelle.org
*Pacific Northwest National Laboratory (PNL) administers the ISO/IEC JTC 1/SC 32 Secretariat on behalf of ANSI
BUSINESS PLAN FOR ISO/IEC JTC 1/SC32, Data Management and Interchange

PERIOD COVERED: 
January 1999 to September 1999

SUBMITTED BY: 
Bruce Bargmeyer, Chairman JTC 1/SC 32

1.
MANAGEMENT SUMMARY: 

1a   
CHAIRMAN'S REMARKS 

SC 32 met in late May 1999 in Matsue, Japan.  All working groups were present.  

1.1   
JTC 1 SC32 STATEMENT OF SCOPE 

JTC 1/
SC 32
Title:
Data Management and Interchange
Area of Work:
Standards for data management within and among local and distributed information systems environments. SC 32 provides enabling technologies to promote harmonization of data management facilities across sector-specific areas.  Specifically, SC 32 standards include: 

1) reference models and frameworks for the coordination of existing and emerging standards; 

2) definition of data domains, data types and data structures, and their associated semantics;

3) languages, services and protocols for persistent storage, concurrent access, concurrent update and interchange of data;  

4) methods, languages, services and protocols to structure, organize and register metadata and other information resources associated with sharing and interoperability, including electronic commerce.

JTC 1/
SC 32/RG 01
Title:
Reference Model for Data Management Maintenance
Area of Work:
Maintenance of ISO/IEC 10032, Reference Model of Data Management, and enhancements to it as may be required by SC 32.

JTC 1/
SC 32/RG 02
Title:
Export/Import Maintenance
Area of Work:
To develop and maintain standards that facilitate the interchange of data and metadata using stream-based media. Use of these standards will facilitate the definition of export/import services within, and the sharing of data and metadata between data management environments.  These standards do not specify a transfer mechanism, and the interchange format is environment independent.

The scope currently includes:

a) a standardization framework for establishing Export/Import concepts, facilities, requirements, and components candidate for standardization;

b) specification of Export/Import services for SQL-based data management environments, and IRDS-based metadata management environments;

c) specification of a transfer format for the interchange of data between SQL-based data management environments;

d) specification of a transfer format for the interchange of data between IRDS-based metadata management environments.

JTC 1/
SC 32/WG 01
Title:
Open-edi
Area of Work:
Standardization in the field of generic information technology standards for open electronic data interchange needed to attain global interoperability among the information technology systems used by organizations.  Such interoperability is viewed from both business and information technology perspectives.

Within this context the scope includes:

1 methodology and framework for identification and modelling of business activities through business scenarios and their components, such as roles, information bundles, and semantic components;

2 identification and specification of formal description techniques for describing classes of business requirements and their contextual and semantic specifications;

3 identification and specification of formal description techniques for developing business scenarios and their components;

4 identification and specification of information technology services and service interfaces for accomplishing business transactions;

identification and specification of facilities to manage business scenarios and their components. 

Note: Priority is on work required to support the needs of electronic commerce, electronic administration, electronic business, etc.  The basis of work is the Open-edi Reference Model (ISO/IEC 14662).

JTC 1/
SC 32/WG 02
Title:
Metadata
Area of Work:
To develop and maintain standards that facilitate specification and management of metadata. Use of these standards will enhance the understanding and sharing of data, information and processes to support, for example, interoperability, electronic commerce and component-based development.  The scope shall include:   

a)  a framework for specifying and managing metadata;   

b)  specification and management of data elements, structures and their associated semantics;   

c)  specification and management of value domains, such as classification and code schemes;   

d)  specification and management of data about processes and behavior;   

e)  facilities to manage metadata, for example: data dictionaries, repositories, information resource dictionary systems, registries and glossaries;   

f)  facilities to exchange metadata, including its semantics, over the Internet, intranets and other media.

JTC 1/
SC 32/WG 03
Title:
Database Languages
Area of Work:
1. To develop and maintain languages for the dynamic specification, maintenance and description of database structures and contents in multi-user and multi-server environments. The specifications may include the data types, behaviors and any integrity constraints on the contents of the defined structures. The specifications may include mechanisms for the creation and generation of new data types and behaviors so as to support the specification of other international standards.  

2. To develop and maintain languages that provide for the storage, access and manipulation of data in database structures by multiple concurrent users. These languages may be computationally complete and may contain features for the packaging and storage of modules and procedures in database structures.   

3. To provide interfaces for the languages developed to other standard programming languages.  

4. To provide interfaces or access to other standards describing data types, behaviors or database content to users of the languages developed.

JTC 1/
SC 32/WG 04
Title:
SQL Multimedia & Application Packages
Area of Work:
To specify packages of abstract data types for use in various application areas. Specify each package of abstract data type definitions using the facilities for user-defined type provided in the Database Language SQL/Foundation. This should include packages such as Full-Text, Spatial, Still Image, Still Graphic, Animation, Full Motion Video, Audio, Seismic, and Music.

JTC 1/
SC 32/WG 05
Title:
Database Access and Interchange
Area of Work:
Standards to facilitate interworking of applications and databases that may be located on different sites. These standards relate principally to communications and management data. They are complementary to and dependent on standards for database languages.  The activities include the analysis of distributed database applications and requirements, definition of system models, communication APIs and protocols for interworking between client systems and one or more server systems; the systems may be on different hardware, with 
software from different suppliers.

1.2  
 PROJECT REPORT 


SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/RG 01
Reference Model for Data Management Maintenance

NP
CD
FCD
FDIS
IS
SC 32/RG 01
Schnarr, Rick
ISO/IEC 10032 : 1995

30.01.00.00.00
[
17995
/
10032
/
60.60
]
Information Technology - Reference Model of Data 
Management
1995-05
SC 32/RG 02
Export/Import Maintenance

NP
CD
FCD
FDIS
IS
SC 32/RG 02
Berube, Jean
ISO/IEC CD 13238-1
SC 32 N0018

58.01.00.00.00
[
29940
/
13238-01
/
30.20
]
Information Technology -  Data Management 
1997-09
1999-09
2000-02
2000-08
Export/Import Facilities - Part 1:  Standardization 
1997-11
Framework
SC 32/RG 02
Olle, William
ISO/IEC CD 13238-2
SC 32 N0019

58.02.00.00.00
[
29941
/
13238-02
/
30.20
]
Information Technology - Data Management 
1997-09
1999-09
2000-02
2000-08
Export/Import Facilities - Part 2: SQL Export/Import
1997-11
SC 32/RG 02
Wilcox, Terry
ISO/IEC 13238-3: 1998
SC 32 N10899

58.03.00.00.00
[
21473
/
13238-03
/
60.00
]
Information Technology - Data Management 
1995-01
1996-01
1998-11
Export/Import Facilities - Part 3: Export/Import Facilities 
1995-03
1997-06
1999-03
for IRDS (Final Text - SC 32 N 174)
SC 32/WG 01
Open-edi

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 01
Levine, Paul
ISO/IEC AWI 15944-1

30.02.01.00.00
[
/
15944-01
/
20.00
]
Information Technology - Business Agreement 
1999-09
2000-12
2001-12
2002-06
Semantic Descriptive Techniques Part 1: Business 
Operational Aspects of Open-edi for Implementation
SC 32/WG 01
Levine, Paul
ISO/IEC AWI 15944-2

30.02.02.00.00
[
/
15944-02
/
20.00
]
Information Technology - Business Agreement 
2000-06
2001-06
2002-09
2003-03
Semantic Descriptive Techniques Part 2: Registration 
of Scenarios and their Components
SC 32/WG 01
Levine, Paul
ISO/IEC AWI 15944-3

30.02.03.00.00
[
/
15944-03
/
20.00
]
Information Technology - Business Agreement 
2000-12
2001-06
2002-09
2003-03
Semantic Descriptive Techniques Part 3: Open-edi 
Description Techniques
SC 32/WG 01
*to be defined*
ISO/IEC AWI 17414

30.03.00.00.00
[
20953
/
17414
/
20.00
]
Edi Support Services
2000-12
2001-12
2002-09
2003-03
SC 32/WG 01
Pelkonen, Hannu
ISO/IEC 14662 : 1997

30.04.00.00.00
[
25154
/
14662
/
60.60
]
Open-Edi Reference Model Standard

1997-09
SC 32/WG 02
Metadata

NP
CD
FCD
FDIS
IS
SC 32/WG 02
*to be defined*
ISO TR 9007 : 1987

01.00.00.00.00
[
16549
/
09007
/
60.60
]
Information Processing Systems - Concepts and 
Terminology for the Conceptual Schema and the 
1987-07
Information Base
SC 32/WG 02
Gradwell, David
ISO/IEC 10027 : 1990

06.01.00.00.00
[
17985
/
10027
/
90.92
]
Information Processing Systems - Information 
Resource Dictionary System (IRDS) Framework
1990-06

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 02
Bourne, Tim
ISO/IEC 10728 : 1993

06.02.00.00.00
[
18821
/
10728
/
90.92
]
Information Technology - Information Resource 
Dictionary Systems (IRDS) Services Interface
1993-04
SC 32/WG 02
Gradwell, David
ISO/IEC 10728 :1993/Amd 1:1995

06.02.01.00.00
[
24341
/
10728
/
60.60
]
Information Technology - Information Resource 
Dictionary System (IRDS) Service Interface - 
1995-12
Amendment 1: C Language Binding
SC 32/WG 02
Colket, William
ISO/IEC 10728 :1993/Amd 2:1996

06.02.02.00.00
[
24342
/
10728
/
60.60
]
Information Technology - Information Resource 
Dictionary System (IRDS) Service Interface - 
1996-11
Amendment 2: Ada language binding
SC 32/WG 02
Gradwell, David
ISO/IEC 10728 :1993/Amd 3:1998

06.02.03.00.00
[
27123
/
10728
/
60.60
]
Information Technology - Information Resource 
Dictionary System (IRDS) Service Interface - 
1996-12
Amendment 3: CORBA IDL Binding
SC 32/WG 02
Horiuchi, Hajini
ISO/IEC 10728 :1993/Amd 4:1998

06.02.04.00.00
[
28052
/
10728
/
60.60
]
Information Technology - Information Resource 
1996-05
1998-02
1998-08
Dictionary System (IRDS) Service Interface - 
1996-08
1997-03
1998-08
Amendment 4:  Remote Procedure Call IDL Binding
SC 32/WG 02
Bartley, Don
ISO/IEC NP 17415

06.06.00.00.00
[
31371
/
17415
/
10.00
]
Information Technology - IRDS Content Module - 
1999-09
2000-05
2001-03
2001-10
Design Support for SQL Applications
SC 32/WG 02
Bourne, Tim
ISO/IEC CD 10728
SC 32 N0095

06.07.00.00.00
[
25838
/
10728
/
30.20
]
Information Technology - Information Resource 
1997-09
2001-01
2001-10
2002-01
Dictionary System (IRDS) Services Interface (Revision
1998-03
 of ISO/IEC 10728:1993)  Extensions to IRDS Services 
Interface
SC 32/WG 02
Gradwell, David
ISO/IEC WD 10027 edition 2
SC 32 N10412

06.08.00.00.00
[
20189
/
10027
/
20.20
]
Information Processing Systems - Information 
2000-02
2000-07
2001-04
2001-07
Resource Dictionary System (IRDS) Framework ( 
Revision of ISO/IEC 10027:1990)

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 02
Gradwell, David
ISO/IEC FDIS 13645
SC 32 N10940

06.09.00.00.00
[
21852
/
13645
/
40.60
]
Information Technology - Guidelines for the Design of 
1995-01
1998-10
1999-01
IRDS Content Modules
1996-08
SC 32/WG 02
Gradwell, David
ISO/IEC FDIS 13237
SC 32 N11032

06.09.01.00.00
[
21472
/
13237
/
40.60
]
Information Technology - IRDS Content Module to 
2000-02
2000-11
2001-10
2002-02
Support a Naming and Thesaurus Facility
1997-09
SC 32/WG 02
*to be defined*
ISO 2955 : 1983

14.02.00.00.00
[
8005
/
02955
/
90.93
]
Information processing - Representation of SI and 
other units in systems with limited character sets 
(Proposed to JTC 1 for withdrawal)
SC 32/WG 02
*to be defined*
ISO/IEC 7826-1 : 1994

14.03.01.00.00
[
14748
/
07826-01
/
60.60
]
Information technology - General structures for the 
interchange of code values - Part 1: Identification of 
coding schemes (Recommended for withdrawal to 
ITTF - Five Year Review)
SC 32/WG 02
*to be defined*
ISO/IEC 7826-2 : 1994

14.03.02.00.00
[
20686
/
07826-02
/
60.60
]
Information technology - General structure for the 
interchange of code values - Part 2:  Registration of 
coding schemes (Recommended for withdrawal to 
ITTF - Five Year Review)
SC 32/WG 02
*to be defined*
ISO/IEC 6523-1: 1998

14.04.01.00.00
[
25773
/
06523-01
/
60.00
]
Information Technology - Structure for the 
1999-06
identification of organizations and organization parts - 
1997-06
1998-06
Part 1:  Identification of organization schemes
SC 32/WG 02
*to be defined*
ISO/IEC 6523-2: 1998

14.04.02.00.00
[
25774
/
06523-02
/
60.00
]
Information Technology - Structure for the 
1999-06
identification of organizations and organization parts - 
1997-06
1998-06
Part 2:  Registration of organization identification 
schemes

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 02
*to be defined*
ISO 6709 : 1983

14.06.00.00.00
[
13152
/
06709
/
90.92
]
Standard representation of latitiude, longitude and 
altitude for geographic point locations (Review at 
Matsue for moving to TC 211)
SC 32/WG 02
*to be defined*
ISO/IEC AWI 6709

14.06.01.00.00
[
31384
/
06709
/
20.00
]
Standard representation of latitude, longitude and 
1999-05
2000-05
2000-08
2000-12
altitude for geographic point locations (Revision of ISO
1998-07
 6709:1983)
SC 32/WG 02
Ngo, Phong
ISO/IEC NP 17413

14.08.00.00.00
[
28698
/
17413
/
10.00
]
Information Technology - Specification of Data Element
2000-12
2001-08
2002-03
2002-07
 Concepts (propose for deletion at Matsue)
SC 32/WG 02
Newton, Judith
ISO/IEC DTR 15452
32N0228

14.09.00.00.00
[
27695
/
15452
/
30.20
]
Information technology - Specification of Data Value 
1998-01
1999-05
1999-12
2000-05
Domain
1998-09
SC 32/WG 02
Hunter, David
ISO 5218 : 1977

14.10.00.00.00
[
11219
/
05218
/
90.92
]
Information interchange - Representation of human 
sexes
SC 32/WG 02
Hunter, David
ISO/IEC AWI 5218

14.10.01.00.00
[
31365
/
05218
/
20.00
]
Information interchange - Representation of human 
1999-09
2000-05
2001-03
2001-08
sexes (Revision of ISO 5218:1977)
1998-07
SC 32/WG 02
*to be defined*
ISO/IEC TR 9789 : 1994 type 3

14.14.02.00.00
[
17651
/
09789
/
60.60
]
Information technology - Guidelines for the 
organization and representation of data elements for 
data interchange - Coding methods and principles
SC 32/WG 02
*to be defined*
ISO 7064 : 1983

14.15.00.00.00
[
13631
/
07064
/
90.92
]
Data processing - Check character system (Proposed
 to JTC 1 for withdrawal)

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 02
Thienot, Alain
ISO/IEC 14957 : 1996

14.16.00.00.00
[
2365
/
14957
/
60.60
]
Information technology - Representation of data 
elements values:  Notation of the format
SC 32/WG 02
Gillman, Dan
ISO/IEC FDIS 11179-1
SC 32 N0243

14.17.01.00.00
[
2349
/
11179-01
/
40.20
]
Information technology - Specification and 
1998-11
1999-03
1999-06
standardization of data elements - Part 1:  Framework 
1997-11
1999-02
for the specification and standardization of data 
elements
SC 32/WG 02
Bargmeyer, Bruce
ISO/IEC FDIS 11179-2
SC 32 N0245

14.17.02.00.00
[
2317
/
11179-02
/
40.20
]
Information Technology - Specification and 
1997-09
1998-03
1999-03
1998-12
standardization of data elements - Part 2:  
1998-02
Classification for data elements
SC 32/WG 02
Christensen, Joe
ISO/IEC 11179-3 : 1994

14.17.03.00.00
[
19184
/
11179-03
/
90.92
]
Information technology - Specification and 
standardization of data elements - Part 3:  Basic 
attributes of data elements
SC 32/WG 02
Christensen, Joe
ISO/IEC AWI 11179-3

14.17.04.00.00
[
31367
/
11179-03
/
20.00
]
Information Technology - Specification and 
1998-07
1999-07
2000-05
2000-09
2000-12
standardization of data elements - Part 3:  Basic 
attributes of data elements (Revision of ISO/IEC 
11179-3:1994)
SC 32/WG 02
Bargmeyer, Bruce
ISO/IEC 11179-4 : 1995

14.17.05.00.00
[
23788
/
11179-04
/
60.60
]
Information technology - Specification and 
standardization of data elements - Part 4:  Rules and 
1995-06
guidelines for the formulation of data definitions
SC 32/WG 02
Newton, Judith
ISO/IEC 11179-5 : 1995

14.17.06.00.00
[
1758
/
11179-05
/
60.60
]
Information Technology - Specification and 
standardization of data elements - Part 5: Naming and 
1995-06
identification principles for data elements

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 02
Ngo, Phong
ISO/IEC 11179-6 : 1997

14.17.07.00.00
[
1677
/
11179-06
/
60.60
]
Information technology - Specification and 
standardization of data elements - Part 6:  Registration
1995-06
 of data elements
SC 32/WG 02
King, Martin
ISO/IEC FDIS 14481
SC 32 N0171

63.00.00.00.00
[
22785
/
14481
/
40.20
]
Information Technology - Conceptual Schema 
1996-11
1999-09
1999-12
2000-04
Modelling Facilities
1997-01
1998-12
SC 32/WG 03
Database Languages

NP
CD
FCD
FDIS
IS
SC 32/WG 03
Cannan, Stephen
ISO/IEC 9075 : 1992 edition 3

03.03.00.00.00
[
16663
/
09075
/
90.93
]
Information Processing Systems - Database Language
 SQL 2 (to be withdrawan upon publication of  
1992-11
9075-1, 9075-2 and 9075-5, SQL3)
SC 32/WG 03
Cannan, Stephen
ISO/IEC 9075-3 : 1995

03.03.01.00.00
[
24357
/
09075-03
/
90.92
]
Information Technology - Database Language SQL - 
Part 3: Call-Level Interface (for SQL2) (to be 
1995-12
withdrawn upon publication of 9075-3, SQL3)
SC 32/WG 03
*to be defined*
ISO/IEC 9075 : 1992/Cor 3

03.03.01.01.00
[
30673
/
09075
/
30.99
]
Information technology- Database languages - SQL - 
1999-11
2000-08
2000-12
Technical Corrigendum 3 (to be withdrawn upon 
publication of 9075-1, 9075-2 and 9075-5, SQL:1999)
SC 32/WG 03
Cannan, Stephen
ISO/IEC 9075-4 : 1996

03.03.02.00.00
[
24358
/
09075-04
/
90.92
]
Information Technology - Database Language SQL - 
Part 4: Persistent Stored Modules (for SQL2) (to be 
1996-12
withdrawn upon publication of 9075-4, SQL3)
SC 32/WG 03
*to be defined*
ISO/IEC 9075 : 1999/Cor 1

03.04.00.00.00
[
/
09075
/
]
Information technology- Database languages - SQL - 
2000-02
2000-07
Technical Corrigendum 1 for  SQL:1999

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 03
Melton, Jim
ISO/IEC 9075-1
SC 32 N0222

03.04.01.00.00
[
26196
/
09075-01
/
40.20
]
Information Technology - Database Language SQL - 
1996-06
1999-03
1999-07
Part 1:  Framework (for SQL:1999)
1997-09
1999-03
1999-08
SC 32/WG 03
Melton, Jim
ISO/IEC WD 9075 : Amd 1

03.04.01.01.00
[
/
09075-04
/
]
Information technology- Database languages SQL - 
1999-11
2000-08
2000-12
Amendment 1: SQL/OLAP (for SQL:1999)
SC 32/WG 03
Cannan, Stephen
ISO/IEC 9075-3 : 1995/Cor 1

03.04.01.02.00
[
31022
/
09075-03
/
60.00
]
Information Technology - Database Language SQL - 
Part 3: Call-Level Interface (SQL/CLI) Technical 
Corrigendum 1 (to be withdrawn upon publication of 
9075-3, SQL:1999)
SC 32/WG 03
Cannan, Stephen
ISO/IEC 9075-4 : 1996/Cor 1

03.04.01.03.00
[
31023
/
09075-04
/
60.00
]
Information Technology - Database Language SQL - 
Part 4: Persistent Stored Modules (SQL/PSM) 
Technical Corrigendum 1 (to be withdrawn upon 
publication of 9075-4, SQL:1999)
SC 32/WG 03
Melton, Jim
ISO/IEC 9075-2
SC 32 N0223

03.04.02.00.00
[
26197
/
09075-02
/
40.20
]
Information Technology - Database Language SQL - 
1996-06
1999-03
1999-07
Part 2: Foundation (SQL:1999)
1997-09
1999-03
SC 32/WG 03
Melton, Jim
ISO/IEC FDIS 9075-3
SC 32 N0176

03.04.03.00.00
[
30609
/
09075-03
/
40.20
]
Information Technology - Database Language SQL - 
1998-09
1999-08
1999-09
Part 3: Call-Level Interface (for SQL:1999)
1998-08
1999-05
SC 32/WG 03
Melton, Jim
ISO/IEC 9075-4
SC 32 N0224

03.04.04.00.00
[
29864
/
09075-04
/
40.20
]
Information Technology - Database Language SQL - 
1997-10
1999-03
1999-07
Part 4: Persistent Stored Modules (for SQL:1999)
1997-10
1999-03
1999-08
SC 32/WG 03
Melton, Jim
ISO/IEC 9075-5
SC 32 N0225

03.04.05.00.00
[
26198
/
09075-05
/
40.60
]
Information Technology - Database Language SQL - 
1996-06
1999-03
1999-07
Part 5: Language Bindings (for SQL:1999)
1997-09
1999-03
1999-08

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 03
Melton, Jim
ISO/IEC WD 9075-6
SC 21 N9467

03.04.06.00.00
[
26199
/
09075-06
/
20.20
]
Information Technology -  Database Language SQL - 
1999-10
2000-06
2000-10
Part 6: XA Specialization (for SQL:1999)  "Subdivision 
withdrawn subject to JTC1 endorsement"
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-7

03.04.07.00.00
[
30611
/
09075-07
/
20.00
]
Information Technology - Database Language SQL - 
2000-06
2001-01
2001-05
Part 7: Temporal (for SQL:1999)
SC 32/WG 03
Melton, Jim
ISO/IEC CD 9075-9
32N0197

03.04.09.00.00
[
31370
/
09075-09
/
20.00
]
Information Technology - Database Language SQL - 
1998-12
1999-09
2000-07
2000-12
Part 9:  Management of External Data
1998-12
SC 32/WG 03
Melton, Jim
ISO/IEC FCD 9075-10
32N0198

03.04.10.00.00
[
30613
/
09075-10
/
20.00
]
Information technology --Database Language SQL - 
1998-10
2000-01
2000-08
Part 10: Object language bindings (for SQL:1999)
1998-12
SC 32/WG 03
Melton, Jim
ISO/IECAWI 9075-1

32.03.05.01.00
[
/
09075-01
/
]
Information Technology - Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 1:  Framework (for SQL:200n)
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-2

32.03.05.02.00
[
/
09075-02
/
]
Information Technology - Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 2: Foundation (SQL:200n)
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-3

32.03.05.03.00
[
/
09075-03
/
]
Information Technology - Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 3: Call-Level Interface (for SQL:200n)
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-4

32.03.05.04.00
[
/
09075-04
/
]
Information Technology - Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 4: Persistent Stored Modules (for SQL:200n)

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-7

32.03.05.07.00
[
/
09075-07
/
]
Information Technology - Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 7: Temporal (for SQL:200n)
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-9

32.03.05.09.00
[
/
09075-09
/
]
Information Technology - Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 9:  Management of External Data (SQL:200n)
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-10

32.03.05.10.00
[
/
09075-10
/
]
Information technology --Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 10: Object language bindings (for SQL:200n)
SC 32/WG 03
Melton, Jim
ISO/IEC AWI 9075-11

32.03.05.11.00
[
/
09075-11
/
]
Information technology --Database Language SQL - 
2001-10
2002-08
2003-08
2003-12
Part 11: Schemata (for SQL:200n)
SC 32/WG 04
SQL Multimedia & Application Packages

NP
CD
FCD
FDIS
IS
SC 32/WG 04
Newton, Mike
ISO/IEC FDIS 13249-1
SC 32 N0188

64.01.00.00.00
[
21484
/
13249-01
/
40.20
]
Information Technology - SQL Multimedia and 
1998-10
1999-09
2000-01
Application Packages - Part 1: Framework
1998-10
SC 32/WG 04
Cotton, Paul
ISO/IEC FDIS 13249-2
SC 32 N0014

64.02.00.00.00
[
28053
/
13249-02
/
40.20
]
Information Technology - SQL Multimedia and 
1996-08
1999-09
1999-12
Application Packages - Part 2: Full -Text
1997-11
SC 32/WG 04
Cotton, Paul
ISO/IEC AWI 13249-2

64.02.01.00.00
[
31368
/
13249-02
/
20.00
]
Information Technology - SQL Multimedia and 
2000-12
2001-12
2002-06
Application Packages - Part 2:  Full-Text (Revision of 
ISO/IEC DIS 13249-2) (Later Progression)

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 04
Ashworth, Mark
ISO/IEC FDIS 13249-3
SC 32 N0229

64.03.00.00.00
[
28054
/
13249-03
/
40.20
]
Information Technology - SQL Multimedia and 
1996-08
1996-08
1998-09
1999-09
Application Packages - Part 3: Spatial
1997-11
1997-11
1999-03
SC 32/WG 04
Cotton, Paul
ISO/IEC WD 13249-3

64.03.01.00.00
[
31369
/
13249-03
/
20.00
]
Information Technology - SQL Multimedia and 
2000-12
2001-12
2002-06
Application Packages - Part 3:  Spatial (Revision of 
ISO/IEC DIS 13249-3) (Later Progression)
SC 32/WG 04
Cotton, Paul
ISO/IEC FCD 13249-5
SC 32 N0342

64.05.00.00.00
[
30617
/
13249-05
/
30.20
]
Information Technology - SQL Multimedia and 
1997-07
1999-06
2000-03
2000-10
Application Packages - Part 5: Still Image
1998-01
1999-08
SC 32/WG 05
Database Access and Interchange

NP
CD
FCD
FDIS
IS
SC 32/WG 05
Hadjioannou, John
ISO/IEC FDIS 9579 edition 1
SC 32 N0145

31.04.00.00.00
[
29799
/
09579
/
50.00
]
Information Technology - Remote Database Access 
1997-09
1998-05
1998-10
for SQL
1997-09
1998-06
(Proceed as 9579, Ed. 1, new edition of RDA 
consolidating all parts.  To be withdrawn upon 
publication of  ISO/IEC  9579, Ed. 2)
SC 32/WG 05
Hadjioannou, John
ISO/IEC 9579/Damd 1
SC 32 N0339

31.04.01.00.00
[
30688
/
09579
/
40.60
]
Information technology - Remote database access for 
1998-05
1998-05
1999-06
1999-12
SQL (RDA/SQL).  Amendment 1. Secure RDA.
1998-04
1998-04
SC 32/WG 05
Hadjioannou, John
ISO/IEC 9579/AWI Amd 2
32 N 0339

31.04.02.00.00
[
31373
/
09579
/
20.00
]
Information Technology - Remote Database Access 
1999-08
2000-06
2000-10
for SQL (RDA/SQL) - Amendment 2:  Distribution 
Schema for RDA
SC 32/WG 05
Hadjioannou, John
ISO/IEC 9579/AWI Amd 3

31.04.03.00.00
[
31372
/
09079
/
20.00
]
Information Technology - Remote Database Access 
2000-02
2000-06
2000-10
for SQL (RDA/SQL) - Amendment 3:  Encompassing 
Transaction (Subdivision subject to JTC 1 
endorsement)

SC/WG
Project Editor
ISO/IEC Design Document
Reference 

Project
NP
CD
FCD
FDIS
IS
Project Title
TARGET
TARGET
TARGET
TARGET
TARGET

ACTUAL
ACTUAL
ACTUAL
ACTUAL
ACTUAL
SC 32/WG 05
Hadjioannou, John
ISO/IEC CD 9579 edition 2

31.05.00.00.00
[
30615
/
09579
/
20.00
]
Information technology - Remote database access for 
1998-09
1999-10
2000-06
SQL (RDA/SQL) - Support for SQL 3
1999-07
SC 32/WG 05
Hadjioannou, John
ISO/IEC CD 9579 ed 2 amd 1

31.05.01.00.00
[
0
/
/
]
Remote Database Access for SQL: XML Encoding
2000-02
2000-10
2001-06
SC 32/WG 05
Hadjioannou, John
ISO/IEC CD 9579 ed 2 amd 2

31.05.02.00.00
[
0
/
/
]
Remote Database Access for SQL: Extended Security
2000-02
2000-10
2001-06
SC 32/WG 05
Hadjioannou, John
ISO/IEC CD 9579 ed 2 amd 3

31.05.03.00.00
[
0
/
/
]
Remote Database Access for SQl: Support for 
2000-02
2000-10
2001-06
SQL/MED
1.3 
COOPERATION AND COMPETITION

A complete listing of SC 32 liaisons is listed in the following tables.  SC 32 is continually reevaluating its liaisons and assessing areas of internal and external cooperation and competition.  SC 32 has requested JTC 1 to remove the liaisons that have not expressed an interest in the work of SC 32.  
Internal Liaison Membership

ISO/IEC or CEN Group
Organization

ISO/TC 12
Quantities, units, symbols, conversion factors

ISO/TC 23/SC 19
Tractors and Machinery for agriculture and forestry/Agricultural electronics

ISO/TC 37
Terminology (principles and coordination)

ISO/TC 37/SC 3
Terminology/Computer Applications

ISO/TC 46
Information and documentation

ISO/TC 46/WG 2
Information and documentation/Coding of country names and related entities

ISO/TC 46/SC 3
Information and documentation/ Terminology

ISO/TC 46/SC 4
Information and documentation/Computer applications

ISO/TC 68
Banking, securities and other financial services

ISO/TC 68/SC 2
Banking, securities and other financial services/ Security management

ISO/TC 154
Documents and data elements in administration, commerce and industry

ISO/TC 184
Industrial automation systems and integration

ISO/TC 184/SC 4
Industrial automation systems and integration/ Industrial data

ISO/TC 204
Transport Information and Control Systems

ISO/TC 211
Geographic information/Geomatics

ISO/TC 215
Healthcare Informatics




ISO/IEC JTC 1/SC 2
Coded character sets

ISO/IEC JTC 1/SC 6
Telecommunications and information exchange between systems

ISO/IEC JTC 1/SC 7
Software Engineering

ISO/IEC JTC 1/SC 7/WG 11
Software engineering/Life cycle management

ISO/IEC JTC 1/SC 22


ISO/IEC JTC 1/SC 22/WG 20
Programming languages/Internationalization

ISO/IEC JTC 1/SC 22/JSG
Programming languages/Java Study Group

ISO/IEC JTC 1/SC 24
Computer Graphics and Image Processing

ISO/IEC JTC 1/SC 27
IT Security Techniques

ISO/IEC JTC 1/SC 29
Coding of audio, picture, multimedia and hypermedia information

ISO/IEC JTC 1/SC 31

Verified 990121
Automatic identification and data capture techniques

ISO/IEC JTC 1/SC 34
Document Description and Processing Languages




IEC 93
Design Automation




CEN/ISSS EC
Information Society Standardization System – Electronic Commerce

XML-EDI

CEN/ISSS MM
Information Society Standardization System – Multimedia Metadata

CEN/TC 310 AMT
Advanced Manufacturing Technologies

Category A Liaison Membership

Acronym
Organization

INTELSAT
International Telecommunications Satellite Organization 

ISBT
International Society of Blood Transfusion 

ITU-T
International Telecommunications Union – Telecommunication Standardization Sector 

SITA
Societe Internationale de Telecommunications (Airline Telecommunications & Information Services)

UNCTAD
UN Conference on Trade and Development

UN/ECE/CEFACT
UN Economic Commission for Europe/CEFACT

Category B Liaison Membership

Acronym
Organization

CEPT
European Conference of Postal and Telecommunications Administrations

CERN
European Organization for Nuclear Research 

CISAC
Confederation internationale des societes d'auteurs et compositeurs

ECMA
European Computer Manufacturers Association

ESA
European Space Association

ETDE
Energy Technology Data Exchange

EWICS
European Workshop on Industrial Computer Systems

IFIP
International Federation for Information Processing

IPTC
International Press Telecommunications Council

SWIFT
Society for Worldwide Interbank Financial Telecommunication

UNESA
UN-Under-Secretary for Economic and Social Affairs

UPU
Universal Postal Union

WIPO
World  Intellectual Property Organization

WMO
World Metrological Organization

Category C Liaison Membership

Acronym
Organization

ExpertnetSA
ExpertnetSA MEDSEC 
(Health Care Security and Privacy in the Information Society)

IETF Security Group


OMG
Object Management Group

Open Group
Open Group

OGC
Open GIS Consortium

ODB
Statistical Open Source Consortium for Output Databases (ODB)

W3C
World Wide Web Consortium

SC 32 is working with the MoU Management Group, UN/ECE/CFACT, and Intelsat, as well as other ISO groups involved in EDI, data representation and database activity.  Cooperation exists with the World Wide Web Consortium (W3C), and CEN/TC 310 AMT.

Cooperation has been established with TC 211 on SQL/MM and Meta-data, JTC 1 SC 2 on coded character sets, SC 7 on Data Definition and Representation, SC 22 on Internationalization, SC 33.

2.0   
PERIOD REVIEW 

Excellent progress has been made in developing SQL, SQL MM, RDA, IRDS, and Data Representation, and Conceptual Schema standards, and we expect that progress to continue in the future.  Open-Edi and Data Representation projects are also proceeding well.  Most of the SQL-99 standards have progressed to international standard.

2.1  
MARKET REQUIREMENTS  

Market requirements for SC 32 standards are driven by the rapid pace of hardware and software advancement as well as by the explosive growth of Internet/Intranet/Extranet applications. These drive a stream of market requirements that are addressed by SC 32 standards for data management and interchange, including metadata management. The data management market continues to grow rapidly line with the geometric increase in the volume of data stored and served. Technologies such as XML provide some competition to SC 32 standards, but also offer large opportunities to reach new markets by accommodating the new technologies or by taking a lead in collaborative development of the new technologies. SC 32 members are deeply involved in development of W3C XML recommendations (e.g., XML-Schema and XML-Query) and it would be desirable to position SC 32 as the appropriate JTC 1 committee for progressing these W3C recommendations to become ISO standards. 

An SC 32 study period is an finding an increasing market demand for semantics management. This is needed for data in databases, EDI messages, text in documents (which may be stored in databases), etc. While there are several ISO standards for various terminology content and structure, there is little connection between those standards and their potential use for data management and interchange. SC 32 is exploring the market requirements for semantics management and the existing standards in order to articulate and then fill the unmet need.

Users are driving the market demand for metadata registries that describe the structure and meaning data. Major organizations are implementing metadata registries according to SC 32 standards and in the process are creating demand for extensions  and broader coverage. This work is especially driven by the public access requirements of users and by market forces requiring the capability to share metadata between organizations.

Market demand for SQL database products is strong, with a clear market need for advanced SQL multimedia standards and products.  The work of SC 32 in these areas is particularly importing in defining the standards that industry will implement to satisfy rapid growth in data content that must be captured, stored, managed, and accessed by an ever broadening range of users. The new SQL standard responds to market demands for broader capabilities and new data management techniques. The marketplace for database access and interchange technologies continue to evolve with the Internet providing new demand for sharing data among heterogeneous systems. 

Market demand of EDI and electronic commerce products grows as firms struggle to move into the electronic marketplace. Standards for EDI functions are necessary to facilitate this demand.  The SC 32 work related to Open edi work and metadata registries is supporting JTC 1 involvement with the ISO IEC UN/ECE MoU Management Group. 

2.2  
ACHIEVEMENTS

The following projects have completed or are in Stage 5 – Publication

58.03.00.00.00
Information Technology - Data Management Export/Import Facilities - Part 3: Export/Import Facilities for IRDS (Final Text - SC 32 N 174)


[ISO-id
21473
]
ISO/IEC 13238-3: 1998
06.02.04.00.00
Information Technology - Information Resource Dictionary System (IRDS) Service Interface - Amendment 4:  Remote Procedure Call IDL Binding


[ISO-id
28052
]
ISO/IEC 10728 :1993/Amd 4:1998
14.04.01.00.00
Information Technology - Structure for the identification of organizations and organization parts - Part 1:  Identification of organization schemes


[ISO-id
25773
]
ISO/IEC 6523-1: 1998
14.04.02.00.00
Information Technology - Structure for the identification of organizations and organization parts - Part 2:  Registration of organization identification schemes


[ISO-id
25774
]
ISO/IEC 6523-2: 1998

03.04.01.00.00
Information Technology - Database Language SQL - Part 1:  Framework (for SQL3)

[ISO-id
26196
]
ISO/IEC 9075-1
03.04.02.00.00
Information Technology - Database Language SQL - Part 2: Foundation (SQL 3)

[ISO-id
26197
]
ISO/IEC 9075-2
03.04.04.00.00
Information Technology - Database Language SQL - Part 4: Persistent Stored Modules (for SQL 3)


[ISO-id
29864
]
ISO/IEC 9075-4
03.04.05.00.00
Information Technology - Database Language SQL - Part 5: Language Bindings (for SQL 3)


[ISO-id
26198
]
ISO/IEC 9075-5
The following projects are completing Stage 4 – Approval Stage by being submitted to ITTF for final vote.

14.17.01.00.00
Information technology - Specification and standardization of data elements - Part 1:  Framework for the specification and standardization of data elements


[ISO-id
2349
]
ISO/IEC FDIS 11179-1
14.17.02.00.00
Information Technology - Specification and standardization of data elements - Part 2:  Classification for data elements


[ISO-id
2317
]
ISO/IEC FDIS 11179-2
14.09.00.00.00
Information technology - Specification of Data Value Domain

[ISO-id
27695
]
ISO/IEC DTR 15452
31.05.00.00.00
Information Technology – Remote database access for SQL (RDA/SQL) – Support for SQL-3


[ISO-id
30615
]
ISO/IEC FDIS 9579 edition 2
64.02.00.00.00
Information Technology - SQL Multimedia and Application Packages - Part 2: Full -Text


[ISO-id
28053
]
ISO/IEC FDIS 13249-2
64.03.00.00.00
Information Technology - SQL Multimedia and Application Packages - Part 3: Spatial


[ISO-id
28054
]
ISO/IEC FDIS 13249-3
The following project completed Stage 3 – Committee Stage with FCD ballot

03.04.10.00.00
Information technology --Database Language SQL - Part 10: Object language bindings


[ISO-id
30613
]
ISO/IEC CD 9075-10
The following project progressing Stage 3 – Committee Stage with FCD ballot

64.05.00.00.00
Information technology –SQL Multimedia and Application Packages – Part 5: Still Image


[ISO-id
30617
]
ISO/IEC FCD 13249-5
The following project is progressing in Stage 3 – Committee Stage 

03.04.09.00.00
Information Technology - Database Language SQL - Part 9:  Management of External Data (Subdivision subject to JTC 1 endorsement)


[ISO-id
31370
]
ISO/IEC CD 9075-9
2.3  
RESOURCES  

Adequate resources are available for all projects.  Conveners are in place for all WGs although the Convener for WG 2 will change.  The SC Secretariat is the Pacific Northwest National Laboratory who operates SC 32 on behalf of ANSI.  The committee  chairman, Mr. Bruce Bargmeyer is in mid-term.

3.0  
FOCUS NEXT WORK PERIOD  

SC 32 has refined its program of work to ensure that it is focusing on those standards that will meet market requirements.  SC 32 plans to continue to focus on developing standards for SQL, SQL/MM, Open edi and data semantics.  SQL work is expected to be particularly active.  During the next period, four parts of ISO/IEC 9075 (SQL 3) are expected to be completed through the IS stage with publication, another part of ISO/IEC 9075 will progress to FCD and significant progress on other parts is also expected.  In addition a new project for another part of 9075 is anticipated to be initiated.  The metadata registry market is becoming active with implementations of ISO/IEC 11179.  The January 2000 SC 32/WG 2 meeting will include an Open Forum on Metadata Registries to describe the current ISO/IEC 11179 standards and implementations while gathering information and requirements for the study period.

3.1  
DELIVERABLES: 

See section 1.2 for those projects with upcoming target dates. 

3.2  
STRATEGIES: 

SC 32 will focus on progressing its program of work as quickly and efficiently as possible.  It is important that the committee keep its focus on meeting market requirements, and emphasize new projects that have well-defined, concrete objectives that are market driven.

3.2.1 
RISKS  

SC 32 is the result of JTC 1 creating a new Technical Direction on Data Management and Interchange, and is a combination of three committees with different traditions, work programs and personalities.  Each of these three groups had their own priorities, and different strategies for achieving their objectives.  During the first two meetings, SC 32 successfully formulated a new working structure, scope and title. Considerable progress was made in identifying and establishing critical inter- and intra-group understanding and liaisons.  While the first priority of the participants was to progress the standards proposals that came into the re-engineered SC 32, some attention is now turning to developing new standards that cut across the original organizational lines. Considerable effort is being given to avoid isolated work within the WGs. Each subcommittee gave a tutorial on its work to the full committee at the last SC 32 meeting. It was agreed to set aside a period of time at the future meetings for each working group to provide tutorials on their activities for the other working groups.

There is always the risk that new project could be initiated that do not have clear objectives and concrete specifications.  If this occurs, SC 32 will dilute its focus and create incentive to produce important standards outside of SC 32 and JTC 1.

If SC 32 does not pursue its work aggressively, risks exist that essential capabilities will not be available in the marketplace to support important functions, or that the marketplace will produce multiple incompatible solutions in areas that common approaches and interoperability are essential to users.
3.2.2  
OPPORTUNITIES 

The Internet, electronic commerce, semantics management, object technologies, and XML represent major areas of opportunity where market forces are creating demand for SC 32 standards.  We will continue to work with the others involved to identify the specific standardization needs and to respond with current and newly proposed standards.

3.3  
WORK PROGRAMME PRIORITIES  

In order to specify precisely data semantics, users need many aspects of data or information. As various aspects of data are provided, users can narrow down the semantics or meaning of the data gradually.  That naturally leads to standardization, which covers a very wide range of information processing.  High priority, therefore, should be given to the standardization of integrated information processing environment.  The committee has established a priority of educating each working group of the work and ideas of the other work groups.  The Brisbane and Matsue meetings have shown that there is considerable interest in the synergy that can be developed within the committee.  The next SC 32 meeting will include tutorials from each work group. 

