

ISO/IEC JTC 1/SC 32 N 0393

Date: 1999-12-08

REPLACES: --





ISO/IEC JTC 1/SC 32



Data Management and Interchange



Secretariat: United States of America (ANSI)

Administered by Pacific Northwest National Laboratory on behalf of ANSI





DOCUMENT TYPE�Secretariat Report��TITLE�Secretariat Report for ISO/IEC JTC 1/SC 32 – Data Management and Interchange��SOURCE�JTC 1/SC 32 Secretariat��PROJECT NUMBER���STATUS�This is prepared for the JTC 1SC 32 meeting in January 2000. Part 1 is the SC 32 Business Plan (32N0360 of October 1999).��REFERENCES���ACTION ID.�FYI��REQUESTED ACTION���DUE DATE���Number of Pages�49��LANGUAGE USED�English��DISTRIBUTION�P & L Members

SC Chair

WG Conveners and Secretaries��

Douglas Mann, Secretariat, ISO/IEC JTC 1/SC 32

Pacific Northwest National Laboratory *, 901 D Street, SW., Suite 900, Washington, DC, 20024-2115, �United States of America

Telephone: +1 703 575 2114; Facsimile; +1 703 681 9180; E-mail: MannD@battelle.org

available from the JTC 1/SC 32 WebSite  http://bwonotes5.wdc.pnl.gov/SC32/JTC1SC32.nsf 

*Pacific Northwest National Laboratory (PNL) administers the ISO/IEC JTC 1/SC 32 Secretariat on behalf of ANSI

�BUSINESS PLAN FOR ISO/IEC JTC 1/SC32, Data Management and Interchange



PERIOD COVERED: 	January 1999 to September 1999



SUBMITTED BY: 	Bruce Bargmeyer, Chairman JTC 1/SC 32



1.	MANAGEMENT SUMMARY: 

1a   	CHAIRMAN'S REMARKS 

SC 32 met in late May 1999 in Matsue, Japan.  All working groups were present.  



1.1   	JTC 1 SC32 STATEMENT OF SCOPE 

JTC 1/	SC 32

Title:	Data Management and Interchange

Area of Work:	Standards for data management within and among local and distributed information systems environments. SC 32 provides enabling technologies to promote harmonization of data management facilities across sector-specific areas.  Specifically, SC 32 standards include: 

1) reference models and frameworks for the coordination of existing and emerging standards; 

2) definition of data domains, data types and data structures, and their associated semantics;

3) languages, services and protocols for persistent storage, concurrent access, concurrent update and interchange of data;  

4) methods, languages, services and protocols to structure, organize and register metadata and other information resources associated with sharing and interoperability, including electronic commerce.

JTC 1/	SC 32/RG 01

Title:	Reference Model for Data Management Maintenance

Area of Work:	Maintenance of ISO/IEC 10032, Reference Model of Data Management, and enhancements to it as may be required by SC 32.

JTC 1/	SC 32/RG 02

Title:	Export/Import Maintenance

Area of Work:	To develop and maintain standards that facilitate the interchange of data and metadata using stream-based media. Use of these standards will facilitate the definition of export/import services within, and the sharing of data and metadata between data management environments.  These standards do not specify a transfer mechanism, and the interchange format is environment independent.

The scope currently includes:

a) a standardization framework for establishing Export/Import concepts, facilities, requirements, and components candidate for standardization;

b) specification of Export/Import services for SQL-based data management environments, and IRDS-based metadata management environments;

c) specification of a transfer format for the interchange of data between SQL-based data management environments;

d) specification of a transfer format for the interchange of data between IRDS-based metadata management environments.

JTC 1/	SC 32/WG 01

Title:	Open-edi

Area of Work:	Standardization in the field of generic information technology standards for open electronic data interchange needed to attain global interoperability among the information technology systems used by organizations.  Such interoperability is viewed from both business and information technology perspectives.

Within this context the scope includes:

methodology and framework for identification and modelling of business activities through business scenarios and their components, such as roles, information bundles, and semantic components;

identification and specification of formal description techniques for describing classes of business requirements and their contextual and semantic specifications;

identification and specification of formal description techniques for developing business scenarios and their components;

identification and specification of information technology services and service interfaces for accomplishing business transactions;

identification and specification of facilities to manage business scenarios and their components. 

Note: Priority is on work required to support the needs of electronic commerce, electronic administration, electronic business, etc.  The basis of work is the Open-edi Reference Model (ISO/IEC 14662).

JTC 1/	SC 32/WG 02

Title:	Metadata

Area of Work:	To develop and maintain standards that facilitate specification and management of metadata. Use of these standards will enhance the understanding and sharing of data, information and processes to support, for example, interoperability, electronic commerce and component-based development.  The scope shall include:   

a)  a framework for specifying and managing metadata;   

b)  specification and management of data elements, structures and their associated semantics;   

c)  specification and management of value domains, such as classification and code schemes;   

d)  specification and management of data about processes and behavior;   

e)  facilities to manage metadata, for example: data dictionaries, repositories, information resource dictionary systems, registries and glossaries;   

f)  facilities to exchange metadata, including its semantics, over the Internet, intranets and other media.

JTC 1/	SC 32/WG 03

Title:	Database Languages

Area of Work:	1. To develop and maintain languages for the dynamic specification, maintenance and description of database structures and contents in multi-user and multi-server environments. The specifications may include the data types, behaviors and any integrity constraints on the contents of the defined structures. The specifications may include mechanisms for the creation and generation of new data types and behaviors so as to support the specification of other international standards.  

2. To develop and maintain languages that provide for the storage, access and manipulation of data in database structures by multiple concurrent users. These languages may be computationally complete and may contain features for the packaging and storage of modules and procedures in database structures.   

3. To provide interfaces for the languages developed to other standard programming languages.  

4. To provide interfaces or access to other standards describing data types, behaviors or database content to users of the languages developed.

JTC 1/	SC 32/WG 04

Title:	SQL Multimedia & Application Packages

Area of Work:	To specify packages of abstract data types for use in various application areas. Specify each package of abstract data type definitions using the facilities for user-defined type provided in the Database Language SQL/Foundation. This should include packages such as Full-Text, Spatial, Still Image, Still Graphic, Animation, Full Motion Video, Audio, Seismic, and Music.

JTC 1/	SC 32/WG 05

Title:	Database Access and Interchange

Area of Work:	Standards to facilitate interworking of applications and databases that may be located on different sites. These standards relate principally to communications and management data. They are complementary to and dependent on standards for database languages.  The activities include the analysis of distributed database applications and requirements, definition of system models, communication APIs and protocols for interworking between client systems and one or more server systems; the systems may be on different hardware, with 	software from different suppliers.





1.2  	 PROJECT REPORT 

	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/RG 01	Reference Model for Data Management Maintenance

	NP	CD	FCD	FDIS	IS

SC 32/RG 01	Schnarr, Rick	ISO/IEC 10032 : 1995

	30.01.00.00.00	[	17995	/	10032	/	60.60	]

Information Technology - Reference Model of Data 

Management	1995-05

SC 32/RG 02	Export/Import Maintenance

	NP	CD	FCD	FDIS	IS

SC 32/RG 02	Berube, Jean	ISO/IEC CD 13238-1	SC 32 N0018

	58.01.00.00.00	[	29940	/	13238-01	/	30.20	]

Information Technology -  Data Management 	1997-09	1999-09	2000-02	2000-08

Export/Import Facilities - Part 1:  Standardization 	1997-11

Framework

SC 32/RG 02	Olle, William	ISO/IEC CD 13238-2	SC 32 N0019

	58.02.00.00.00	[	29941	/	13238-02	/	30.20	]

Information Technology - Data Management 	1997-09	1999-09	2000-02	2000-08

Export/Import Facilities - Part 2: SQL Export/Import	1997-11

SC 32/RG 02	Wilcox, Terry	ISO/IEC 13238-3: 1998	SC 32 N10899

	58.03.00.00.00	[	21473	/	13238-03	/	60.00	]

Information Technology - Data Management 	1995-01	1996-01	1998-11

Export/Import Facilities - Part 3: Export/Import Facilities 	1995-03	1997-06	1999-03

for IRDS (Final Text - SC 32 N 174)

�SC 32/WG 01	Open-edi

	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 01	Levine, Paul	ISO/IEC AWI 15944-1

	30.02.01.00.00	[	/	15944-01	/	20.00	]

Information Technology - Business Agreement 	1999-09	2000-12	2001-12	2002-06

Semantic Descriptive Techniques Part 1: Business 

Operational Aspects of Open-edi for Implementation

SC 32/WG 01	Levine, Paul	ISO/IEC AWI 15944-2

	30.02.02.00.00	[	/	15944-02	/	20.00	]

Information Technology - Business Agreement 	2000-06	2001-06	2002-09	2003-03

Semantic Descriptive Techniques Part 2: Registration 

of Scenarios and their Components

SC 32/WG 01	Levine, Paul	ISO/IEC AWI 15944-3

	30.02.03.00.00	[	/	15944-03	/	20.00	]

Information Technology - Business Agreement 	2000-12	2001-06	2002-09	2003-03

Semantic Descriptive Techniques Part 3: Open-edi 

Description Techniques

SC 32/WG 01	*to be defined*	ISO/IEC AWI 17414

	30.03.00.00.00	[	20953	/	17414	/	20.00	]

Edi Support Services	2000-12	2001-12	2002-09	2003-03

SC 32/WG 01	Pelkonen, Hannu	ISO/IEC 14662 : 1997

	30.04.00.00.00	[	25154	/	14662	/	60.60	]

Open-Edi Reference Model Standard

	1997-09

SC 32/WG 02	Metadata

	NP	CD	FCD	FDIS	IS

SC 32/WG 02	*to be defined*	ISO TR 9007 : 1987

	01.00.00.00.00	[	16549	/	09007	/	60.60	]

Information Processing Systems - Concepts and 

Terminology for the Conceptual Schema and the 	1987-07

Information Base

SC 32/WG 02	Gradwell, David	ISO/IEC 10027 : 1990

	06.01.00.00.00	[	17985	/	10027	/	90.92	]

Information Processing Systems - Information 

Resource Dictionary System (IRDS) Framework	1990-06

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 02	Bourne, Tim	ISO/IEC 10728 : 1993

	06.02.00.00.00	[	18821	/	10728	/	90.92	]

Information Technology - Information Resource 

Dictionary Systems (IRDS) Services Interface	1993-04

SC 32/WG 02	Gradwell, David	ISO/IEC 10728 :1993/Amd 1:1995

	06.02.01.00.00	[	24341	/	10728	/	60.60	]

Information Technology - Information Resource 

Dictionary System (IRDS) Service Interface - 	1995-12

Amendment 1: C Language Binding

SC 32/WG 02	Colket, William	ISO/IEC 10728 :1993/Amd 2:1996

	06.02.02.00.00	[	24342	/	10728	/	60.60	]

Information Technology - Information Resource 

Dictionary System (IRDS) Service Interface - 	1996-11

Amendment 2: Ada language binding

SC 32/WG 02	Gradwell, David	ISO/IEC 10728 :1993/Amd 3:1998

	06.02.03.00.00	[	27123	/	10728	/	60.60	]

Information Technology - Information Resource 

Dictionary System (IRDS) Service Interface - 	1996-12

Amendment 3: CORBA IDL Binding

SC 32/WG 02	Horiuchi, Hajini	ISO/IEC 10728 :1993/Amd 4:1998

	06.02.04.00.00	[	28052	/	10728	/	60.60	]

Information Technology - Information Resource 	1996-05	1998-02	1998-08

Dictionary System (IRDS) Service Interface - 	1996-08	1997-03	1998-08

Amendment 4:  Remote Procedure Call IDL Binding

SC 32/WG 02	Bartley, Don	ISO/IEC NP 17415

	06.06.00.00.00	[	31371	/	17415	/	10.00	]

Information Technology - IRDS Content Module - 	1999-09	2000-05	2001-03	2001-10

Design Support for SQL Applications

SC 32/WG 02	Bourne, Tim	ISO/IEC CD 10728	SC 32 N0095

	06.07.00.00.00	[	25838	/	10728	/	30.20	]

Information Technology - Information Resource 	1997-09	2001-01	2001-10	2002-01

Dictionary System (IRDS) Services Interface (Revision	1998-03

 of ISO/IEC 10728:1993)  Extensions to IRDS Services 

Interface

SC 32/WG 02	Gradwell, David	ISO/IEC WD 10027 edition 2	SC 32 N10412

	06.08.00.00.00	[	20189	/	10027	/	20.20	]

Information Processing Systems - Information 	2000-02	2000-07	2001-04	2001-07

Resource Dictionary System (IRDS) Framework ( 

Revision of ISO/IEC 10027:1990)

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 02	Gradwell, David	ISO/IEC FDIS 13645	SC 32 N10940

	06.09.00.00.00	[	21852	/	13645	/	40.60	]

Information Technology - Guidelines for the Design of 	1995-01	1998-10	1999-01

IRDS Content Modules	1996-08

SC 32/WG 02	Gradwell, David	ISO/IEC FDIS 13237	SC 32 N11032

	06.09.01.00.00	[	21472	/	13237	/	40.60	]

Information Technology - IRDS Content Module to 	2000-02	2000-11	2001-10	2002-02

Support a Naming and Thesaurus Facility	1997-09

SC 32/WG 02	*to be defined*	ISO 2955 : 1983

	14.02.00.00.00	[	8005	/	02955	/	90.93	]

Information processing - Representation of SI and 

other units in systems with limited character sets 

(Proposed to JTC 1 for withdrawal)

SC 32/WG 02	*to be defined*	ISO/IEC 7826-1 : 1994

	14.03.01.00.00	[	14748	/	07826-01	/	60.60	]

Information technology - General structures for the 

interchange of code values - Part 1: Identification of 

coding schemes (Recommended for withdrawal to 

ITTF - Five Year Review)

SC 32/WG 02	*to be defined*	ISO/IEC 7826-2 : 1994

	14.03.02.00.00	[	20686	/	07826-02	/	60.60	]

Information technology - General structure for the 

interchange of code values - Part 2:  Registration of 

coding schemes (Recommended for withdrawal to 

ITTF - Five Year Review)

SC 32/WG 02	*to be defined*	ISO/IEC 6523-1: 1998

	14.04.01.00.00	[	25773	/	06523-01	/	60.00	]

Information Technology - Structure for the 	1999-06

identification of organizations and organization parts - 	1997-06	1998-06

Part 1:  Identification of organization schemes

SC 32/WG 02	*to be defined*	ISO/IEC 6523-2: 1998

	14.04.02.00.00	[	25774	/	06523-02	/	60.00	]

Information Technology - Structure for the 	1999-06

identification of organizations and organization parts - 	1997-06	1998-06

Part 2:  Registration of organization identification 

schemes

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 02	*to be defined*	ISO 6709 : 1983

	14.06.00.00.00	[	13152	/	06709	/	90.92	]

Standard representation of latitiude, longitude and 

altitude for geographic point locations (Review at 

Matsue for moving to TC 211)

SC 32/WG 02	*to be defined*	ISO/IEC AWI 6709

	14.06.01.00.00	[	31384	/	06709	/	20.00	]

Standard representation of latitude, longitude and 	1999-05	2000-05	2000-08	2000-12

altitude for geographic point locations (Revision of ISO	1998-07

 6709:1983)

SC 32/WG 02	Ngo, Phong	ISO/IEC NP 17413

	14.08.00.00.00	[	28698	/	17413	/	10.00	]

Information Technology - Specification of Data Element	2000-12	2001-08	2002-03	2002-07

 Concepts (propose for deletion at Matsue)

SC 32/WG 02	Newton, Judith	ISO/IEC DTR 15452	32N0228

	14.09.00.00.00	[	27695	/	15452	/	30.20	]

Information technology - Specification of Data Value 	1998-01	1999-05	1999-12	2000-05

Domain	1998-09

SC 32/WG 02	Hunter, David	ISO 5218 : 1977

	14.10.00.00.00	[	11219	/	05218	/	90.92	]

Information interchange - Representation of human 

sexes

SC 32/WG 02	Hunter, David	ISO/IEC AWI 5218

	14.10.01.00.00	[	31365	/	05218	/	20.00	]

Information interchange - Representation of human 	1999-09	2000-05	2001-03	2001-08

sexes (Revision of ISO 5218:1977)	1998-07

SC 32/WG 02	*to be defined*	ISO/IEC TR 9789 : 1994 type 3

	14.14.02.00.00	[	17651	/	09789	/	60.60	]

Information technology - Guidelines for the 

organization and representation of data elements for 

data interchange - Coding methods and principles

SC 32/WG 02	*to be defined*	ISO 7064 : 1983

	14.15.00.00.00	[	13631	/	07064	/	90.92	]

Data processing - Check character system (Proposed

 to JTC 1 for withdrawal)

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 02	Thienot, Alain	ISO/IEC 14957 : 1996

	14.16.00.00.00	[	2365	/	14957	/	60.60	]

Information technology - Representation of data 

elements values:  Notation of the format

SC 32/WG 02	Gillman, Dan	ISO/IEC FDIS 11179-1	SC 32 N0243

	14.17.01.00.00	[	2349	/	11179-01	/	40.20	]

Information technology - Specification and 	1998-11	1999-03	1999-06

standardization of data elements - Part 1:  Framework 	1997-11	1999-02

for the specification and standardization of data 

elements

SC 32/WG 02	Bargmeyer, Bruce	ISO/IEC FDIS 11179-2	SC 32 N0245

	14.17.02.00.00	[	2317	/	11179-02	/	40.20	]

Information Technology - Specification and 	1997-09	1998-03	1999-03	1998-12

standardization of data elements - Part 2:  	1998-02

Classification for data elements

SC 32/WG 02	Christensen, Joe	ISO/IEC 11179-3 : 1994

	14.17.03.00.00	[	19184	/	11179-03	/	90.92	]

Information technology - Specification and 

standardization of data elements - Part 3:  Basic 

attributes of data elements

SC 32/WG 02	Christensen, Joe	ISO/IEC AWI 11179-3

	14.17.04.00.00	[	31367	/	11179-03	/	20.00	]

Information Technology - Specification and 	1998-07	1999-07	2000-05	2000-09	2000-12

standardization of data elements - Part 3:  Basic 

attributes of data elements (Revision of ISO/IEC 

11179-3:1994)

SC 32/WG 02	Bargmeyer, Bruce	ISO/IEC 11179-4 : 1995

	14.17.05.00.00	[	23788	/	11179-04	/	60.60	]

Information technology - Specification and 

standardization of data elements - Part 4:  Rules and 	1995-06

guidelines for the formulation of data definitions

SC 32/WG 02	Newton, Judith	ISO/IEC 11179-5 : 1995

	14.17.06.00.00	[	1758	/	11179-05	/	60.60	]

Information Technology - Specification and 

standardization of data elements - Part 5: Naming and 	1995-06

identification principles for data elements

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 02	Ngo, Phong	ISO/IEC 11179-6 : 1997

	14.17.07.00.00	[	1677	/	11179-06	/	60.60	]

Information technology - Specification and 

standardization of data elements - Part 6:  Registration	1995-06

 of data elements

SC 32/WG 02	King, Martin	ISO/IEC FDIS 14481	SC 32 N0171

	63.00.00.00.00	[	22785	/	14481	/	40.20	]

Information Technology - Conceptual Schema 	1996-11	1999-09	1999-12	2000-04

Modelling Facilities	1997-01	1998-12

SC 32/WG 03	Database Languages

	NP	CD	FCD	FDIS	IS

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075 : 1992 edition 3

	03.03.00.00.00	[	16663	/	09075	/	90.93	]

Information Processing Systems - Database Language

 SQL 2 (to be withdrawan upon publication of  	1992-11

9075-1, 9075-2 and 9075-5, SQL3)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-3 : 1995

	03.03.01.00.00	[	24357	/	09075-03	/	90.92	]

Information Technology - Database Language SQL - 

Part 3: Call-Level Interface (for SQL2) (to be 	1995-12

withdrawn upon publication of 9075-3, SQL3)

SC 32/WG 03	*to be defined*	ISO/IEC 9075 : 1992/Cor 3

	03.03.01.01.00	[	30673	/	09075	/	30.99	]

Information technology- Database languages - SQL - 	1999-11	2000-08	2000-12

Technical Corrigendum 3 (to be withdrawn upon 

publication of 9075-1, 9075-2 and 9075-5, SQL:1999)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-4 : 1996

	03.03.02.00.00	[	24358	/	09075-04	/	90.92	]

Information Technology - Database Language SQL - 

Part 4: Persistent Stored Modules (for SQL2) (to be 	1996-12

withdrawn upon publication of 9075-4, SQL3)

SC 32/WG 03	*to be defined*	ISO/IEC 9075 : 1999/Cor 1

	03.04.00.00.00	[	/	09075	/	]

Information technology- Database languages - SQL - 	2000-02	2000-07

Technical Corrigendum 1 for  SQL:1999

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-1	SC 32 N0222

	03.04.01.00.00	[	26196	/	09075-01	/	40.20	]

Information Technology - Database Language SQL - 	1996-06	1999-03	1999-07

Part 1:  Framework (for SQL:1999)	1997-09	1999-03	1999-08

SC 32/WG 03	Melton, Jim	ISO/IEC WD 9075 : Amd 1

	03.04.01.01.00	[	/	09075-04	/	]

Information technology- Database languages SQL - 	1999-11	2000-08	2000-12

Amendment 1: SQL/OLAP (for SQL:1999)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-3 : 1995/Cor 1

	03.04.01.02.00	[	31022	/	09075-03	/	60.00	]

Information Technology - Database Language SQL - 

Part 3: Call-Level Interface (SQL/CLI) Technical 

Corrigendum 1 (to be withdrawn upon publication of 

9075-3, SQL:1999)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-4 : 1996/Cor 1

	03.04.01.03.00	[	31023	/	09075-04	/	60.00	]

Information Technology - Database Language SQL - 

Part 4: Persistent Stored Modules (SQL/PSM) 

Technical Corrigendum 1 (to be withdrawn upon 

publication of 9075-4, SQL:1999)

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-2	SC 32 N0223

	03.04.02.00.00	[	26197	/	09075-02	/	40.20	]

Information Technology - Database Language SQL - 	1996-06	1999-03	1999-07

Part 2: Foundation (SQL:1999)	1997-09	1999-03

SC 32/WG 03	Melton, Jim	ISO/IEC FDIS 9075-3	SC 32 N0176

	03.04.03.00.00	[	30609	/	09075-03	/	40.20	]

Information Technology - Database Language SQL - 	1998-09	1999-08	1999-09

Part 3: Call-Level Interface (for SQL:1999)	1998-08	1999-05

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-4	SC 32 N0224

	03.04.04.00.00	[	29864	/	09075-04	/	40.20	]

Information Technology - Database Language SQL - 	1997-10	1999-03	1999-07

Part 4: Persistent Stored Modules (for SQL:1999)	1997-10	1999-03	1999-08

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-5	SC 32 N0225

	03.04.05.00.00	[	26198	/	09075-05	/	40.60	]

Information Technology - Database Language SQL - 	1996-06	1999-03	1999-07

Part 5: Language Bindings (for SQL:1999)	1997-09	1999-03	1999-08

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 03	Melton, Jim	ISO/IEC WD 9075-6	SC 21 N9467

	03.04.06.00.00	[	26199	/	09075-06	/	20.20	]

Information Technology -  Database Language SQL - 	1999-10	2000-06	2000-10

Part 6: XA Specialization (for SQL:1999)  "Subdivision 

withdrawn subject to JTC1 endorsement"

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-7

	03.04.07.00.00	[	30611	/	09075-07	/	20.00	]

Information Technology - Database Language SQL - 	2000-06	2001-01	2001-05

Part 7: Temporal (for SQL:1999)

SC 32/WG 03	Melton, Jim	ISO/IEC CD 9075-9	32N0197

	03.04.09.00.00	[	31370	/	09075-09	/	20.00	]

Information Technology - Database Language SQL - 	1998-12	1999-09	2000-07	2000-12

Part 9:  Management of External Data	1998-12

SC 32/WG 03	Melton, Jim	ISO/IEC FCD 9075-10	32N0198

	03.04.10.00.00	[	30613	/	09075-10	/	20.00	]

Information technology --Database Language SQL - 	1998-10	2000-01	2000-08

Part 10: Object language bindings (for SQL:1999)	1998-12

SC 32/WG 03	Melton, Jim	ISO/IECAWI 9075-1

	32.03.05.01.00	[	/	09075-01	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 1:  Framework (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-2

	32.03.05.02.00	[	/	09075-02	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 2: Foundation (SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-3

	32.03.05.03.00	[	/	09075-03	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 3: Call-Level Interface (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-4

	32.03.05.04.00	[	/	09075-04	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 4: Persistent Stored Modules (for SQL:200n)

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-7

	32.03.05.07.00	[	/	09075-07	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 7: Temporal (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-9

	32.03.05.09.00	[	/	09075-09	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 9:  Management of External Data (SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-10

	32.03.05.10.00	[	/	09075-10	/	]

Information technology --Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 10: Object language bindings (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-11

	32.03.05.11.00	[	/	09075-11	/	]

Information technology --Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 11: Schemata (for SQL:200n)

SC 32/WG 04	SQL Multimedia & Application Packages

	NP	CD	FCD	FDIS	IS

SC 32/WG 04	Newton, Mike	ISO/IEC FDIS 13249-1	SC 32 N0188

	64.01.00.00.00	[	21484	/	13249-01	/	40.20	]

Information Technology - SQL Multimedia and 	1998-10	1999-09	2000-01

Application Packages - Part 1: Framework	1998-10

SC 32/WG 04	Cotton, Paul	ISO/IEC FDIS 13249-2	SC 32 N0014

	64.02.00.00.00	[	28053	/	13249-02	/	40.20	]

Information Technology - SQL Multimedia and 	1996-08	1999-09	1999-12

Application Packages - Part 2: Full -Text	1997-11

SC 32/WG 04	Cotton, Paul	ISO/IEC AWI 13249-2

	64.02.01.00.00	[	31368	/	13249-02	/	20.00	]

Information Technology - SQL Multimedia and 	2000-12	2001-12	2002-06

Application Packages - Part 2:  Full-Text (Revision of 

ISO/IEC DIS 13249-2) (Later Progression)

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 04	Ashworth, Mark	ISO/IEC FDIS 13249-3	SC 32 N0229

	64.03.00.00.00	[	28054	/	13249-03	/	40.20	]

Information Technology - SQL Multimedia and 	1996-08	1996-08	1998-09	1999-09

Application Packages - Part 3: Spatial	1997-11	1997-11	1999-03

SC 32/WG 04	Cotton, Paul	ISO/IEC WD 13249-3

	64.03.01.00.00	[	31369	/	13249-03	/	20.00	]

Information Technology - SQL Multimedia and 	2000-12	2001-12	2002-06

Application Packages - Part 3:  Spatial (Revision of 

ISO/IEC DIS 13249-3) (Later Progression)

SC 32/WG 04	Cotton, Paul	ISO/IEC FCD 13249-5	SC 32 N0342

	64.05.00.00.00	[	30617	/	13249-05	/	30.20	]

Information Technology - SQL Multimedia and 	1997-07	1999-06	2000-03	2000-10

Application Packages - Part 5: Still Image	1998-01	1999-08

SC 32/WG 05	Database Access and Interchange

	NP	CD	FCD	FDIS	IS

SC 32/WG 05	Hadjioannou, John	ISO/IEC FDIS 9579 edition 1	SC 32 N0145

	31.04.00.00.00	[	29799	/	09579	/	50.00	]

Information Technology - Remote Database Access 	1997-09	1998-05	1998-10

for SQL	1997-09	1998-06

(Proceed as 9579, Ed. 1, new edition of RDA 

consolidating all parts.  To be withdrawn upon 

publication of  ISO/IEC  9579, Ed. 2)

SC 32/WG 05	Hadjioannou, John	ISO/IEC 9579/Damd 1	SC 32 N0339

	31.04.01.00.00	[	30688	/	09579	/	40.60	]

Information technology - Remote database access for 	1998-05	1998-05	1999-06	1999-12

SQL (RDA/SQL).  Amendment 1. Secure RDA.	1998-04	1998-04

SC 32/WG 05	Hadjioannou, John	ISO/IEC 9579/AWI Amd 2	32 N 0339

	31.04.02.00.00	[	31373	/	09579	/	20.00	]

Information Technology - Remote Database Access 	1999-08	2000-06	2000-10

for SQL (RDA/SQL) - Amendment 2:  Distribution 

Schema for RDA

SC 32/WG 05	Hadjioannou, John	ISO/IEC 9579/AWI Amd 3

	31.04.03.00.00	[	31372	/	09079	/	20.00	]

Information Technology - Remote Database Access 	2000-02	2000-06	2000-10

for SQL (RDA/SQL) - Amendment 3:  Encompassing 

Transaction (Subdivision subject to JTC 1 

endorsement)

�	SC/WG	Project Editor	ISO/IEC Design Document	Reference 

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 edition 2

	31.05.00.00.00	[	30615	/	09579	/	20.00	]

Information technology - Remote database access for 	1998-09	1999-10	2000-06

SQL (RDA/SQL) - Support for SQL 3	1999-07

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 ed 2 amd 1

	31.05.01.00.00	[	0	/	/	]

Remote Database Access for SQL: XML Encoding	2000-02	2000-10	2001-06

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 ed 2 amd 2

	31.05.02.00.00	[	0	/	/	]

Remote Database Access for SQL: Extended Security	2000-02	2000-10	2001-06

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 ed 2 amd 3

	31.05.03.00.00	[	0	/	/	]

Remote Database Access for SQl: Support for 	2000-02	2000-10	2001-06

SQL/MED





1.3 	COOPERATION AND COMPETITION

A complete listing of SC 32 liaisons is listed in the following tables.  SC 32 is continually reevaluating its liaisons and assessing areas of internal and external cooperation and competition.  SC 32 has requested JTC 1 to remove the liaisons that have not expressed an interest in the work of SC 32.  



Internal Liaison Membership

ISO/IEC or CEN Group�Organization��ISO/TC 12�Quantities, units, symbols, conversion factors��ISO/TC 23/SC 19�Tractors and Machinery for agriculture and forestry/Agricultural electronics��ISO/TC 37�Terminology (principles and coordination)��ISO/TC 37/SC 3�Terminology/Computer Applications��ISO/TC 46�Information and documentation��ISO/TC 46/WG 2�Information and documentation/Coding of country names and related entities��ISO/TC 46/SC 3�Information and documentation/ Terminology��ISO/TC 46/SC 4�Information and documentation/Computer applications��ISO/TC 68�Banking, securities and other financial services��ISO/TC 68/SC 2�Banking, securities and other financial services/ Security management��ISO/TC 154�Documents and data elements in administration, commerce and industry��ISO/TC 184�Industrial automation systems and integration��ISO/TC 184/SC 4�Industrial automation systems and integration/ Industrial data��ISO/TC 204�Transport Information and Control Systems��ISO/TC 211�Geographic information/Geomatics��ISO/TC 215�Healthcare Informatics�����ISO/IEC JTC 1/SC 2�Coded character sets��ISO/IEC JTC 1/SC 6�Telecommunications and information exchange between systems��ISO/IEC JTC 1/SC 7�Software Engineering��ISO/IEC JTC 1/SC 7/WG 11�Software engineering/Life cycle management��ISO/IEC JTC 1/SC 22���ISO/IEC JTC 1/SC 22/WG 20�Programming languages/Internationalization��ISO/IEC JTC 1/SC 22/JSG�Programming languages/Java Study Group��ISO/IEC JTC 1/SC 24�Computer Graphics and Image Processing��ISO/IEC JTC 1/SC 27�IT Security Techniques��ISO/IEC JTC 1/SC 29�Coding of audio, picture, multimedia and hypermedia information��ISO/IEC JTC 1/SC 31

Verified 990121�Automatic identification and data capture techniques��ISO/IEC JTC 1/SC 34�Document Description and Processing Languages�����IEC 93�Design Automation�����CEN/ISSS EC�Information Society Standardization System – Electronic Commerce

XML-EDI��CEN/ISSS MM�Information Society Standardization System – Multimedia Metadata��CEN/TC 310 AMT�Advanced Manufacturing Technologies��

Category A Liaison Membership

Acronym�Organization��INTELSAT�International Telecommunications Satellite Organization ��ISBT�International Society of Blood Transfusion ��ITU-T�International Telecommunications Union – Telecommunication Standardization Sector ��SITA�Societe Internationale de Telecommunications (Airline Telecommunications & Information Services)��UNCTAD�UN Conference on Trade and Development��UN/ECE/CEFACT�UN Economic Commission for Europe/CEFACT��

Category B Liaison Membership

Acronym�Organization��CEPT�European Conference of Postal and Telecommunications Administrations��CERN�European Organization for Nuclear Research ��CISAC�Confederation internationale des societes d'auteurs et compositeurs��ECMA�European Computer Manufacturers Association��ESA�European Space Association��ETDE�Energy Technology Data Exchange��EWICS�European Workshop on Industrial Computer Systems��IFIP�International Federation for Information Processing��IPTC�International Press Telecommunications Council��SWIFT�Society for Worldwide Interbank Financial Telecommunication��UNESA�UN-Under-Secretary for Economic and Social Affairs��UPU�Universal Postal Union��WIPO�World  Intellectual Property Organization��WMO�World Metrological Organization��

Category C Liaison Membership

Acronym�Organization��ExpertnetSA�ExpertnetSA MEDSEC �(Health Care Security and Privacy in the Information Society)��IETF Security Group���OMG�Object Management Group��Open Group�Open Group��OGC�Open GIS Consortium��ODB�Statistical Open Source Consortium for Output Databases (ODB)��W3C�World Wide Web Consortium��



SC 32 is working with the MoU Management Group, UN/ECE/CFACT, and Intelsat, as well as other ISO groups involved in EDI, data representation and database activity.  Cooperation exists with the World Wide Web Consortium (W3C), and CEN/TC 310 AMT.



Cooperation has been established with TC 211 on SQL/MM and Meta-data, JTC 1 SC 2 on coded character sets, SC 7 on Data Definition and Representation, SC 22 on Internationalization, SC 33.





2.0   	PERIOD REVIEW 

Excellent progress has been made in developing SQL, SQL MM, RDA, IRDS, and Data Representation, and Conceptual Schema standards, and we expect that progress to continue in the future.  Open-Edi and Data Representation projects are also proceeding well.  Most of the SQL-99 standards have progressed to international standard.



2.1  	MARKET REQUIREMENTS  

Market requirements for SC 32 standards are driven by the rapid pace of hardware and software advancement as well as by the explosive growth of Internet/Intranet/Extranet applications. These drive a stream of market requirements that are addressed by SC 32 standards for data management and interchange, including metadata management. The data management market continues to grow rapidly line with the geometric increase in the volume of data stored and served. Technologies such as XML provide some competition to SC 32 standards, but also offer large opportunities to reach new markets by accommodating the new technologies or by taking a lead in collaborative development of the new technologies. SC 32 members are deeply involved in development of W3C XML recommendations (e.g., XML-Schema and XML-Query) and it would be desirable to position SC 32 as the appropriate JTC 1 committee for progressing these W3C recommendations to become ISO standards. 



An SC 32 study period is an finding an increasing market demand for semantics management. This is needed for data in databases, EDI messages, text in documents (which may be stored in databases), etc. While there are several ISO standards for various terminology content and structure, there is little connection between those standards and their potential use for data management and interchange. SC 32 is exploring the market requirements for semantics management and the existing standards in order to articulate and then fill the unmet need.



Users are driving the market demand for metadata registries that describe the structure and meaning data. Major organizations are implementing metadata registries according to SC 32 standards and in the process are creating demand for extensions  and broader coverage. This work is especially driven by the public access requirements of users and by market forces requiring the capability to share metadata between organizations.



Market demand for SQL database products is strong, with a clear market need for advanced SQL multimedia standards and products.  The work of SC 32 in these areas is particularly importing in defining the standards that industry will implement to satisfy rapid growth in data content that must be captured, stored, managed, and accessed by an ever broadening range of users. The new SQL standard responds to market demands for broader capabilities and new data management techniques. The marketplace for database access and interchange technologies continue to evolve with the Internet providing new demand for sharing data among heterogeneous systems. 



Market demand of EDI and electronic commerce products grows as firms struggle to move into the electronic marketplace. Standards for EDI functions are necessary to facilitate this demand.  The SC 32 work related to Open edi work and metadata registries is supporting JTC 1 involvement with the ISO IEC UN/ECE MoU Management Group. 

 

2.2  	ACHIEVEMENTS

The following projects have completed or are in Stage 5 – Publication

58.03.00.00.00	Information Technology - Data Management Export/Import Facilities - Part 3: Export/Import Facilities for IRDS (Final Text - SC 32 N 174)

	[ISO-id	21473	]	ISO/IEC 13238-3: 1998

06.02.04.00.00	Information Technology - Information Resource Dictionary System (IRDS) Service Interface - Amendment 4:  Remote Procedure Call IDL Binding

	[ISO-id	28052	]	ISO/IEC 10728 :1993/Amd 4:1998

14.04.01.00.00	Information Technology - Structure for the identification of organizations and organization parts - Part 1:  Identification of organization schemes

	[ISO-id	25773	]	ISO/IEC 6523-1: 1998

14.04.02.00.00	Information Technology - Structure for the identification of organizations and organization parts - Part 2:  Registration of organization identification schemes

	[ISO-id	25774	]	ISO/IEC 6523-2: 1998

03.04.01.00.00	Information Technology - Database Language SQL - Part 1:  Framework (for SQL3)

	[ISO-id	26196	]	ISO/IEC 9075-1

03.04.02.00.00	Information Technology - Database Language SQL - Part 2: Foundation (SQL 3)

	[ISO-id	26197	]	ISO/IEC 9075-2

03.04.04.00.00	Information Technology - Database Language SQL - Part 4: Persistent Stored Modules (for SQL 3)

	[ISO-id	29864	]	ISO/IEC 9075-4

03.04.05.00.00	Information Technology - Database Language SQL - Part 5: Language Bindings (for SQL 3)

	[ISO-id	26198	]	ISO/IEC 9075-5







The following projects are completing Stage 4 – Approval Stage by being submitted to ITTF for final vote.

14.17.01.00.00	Information technology - Specification and standardization of data elements - Part 1:  Framework for the specification and standardization of data elements

	[ISO-id	2349	]	ISO/IEC FDIS 11179-1

14.17.02.00.00	Information Technology - Specification and standardization of data elements - Part 2:  Classification for data elements

	[ISO-id	2317	]	ISO/IEC FDIS 11179-2

14.09.00.00.00	Information technology - Specification of Data Value Domain

	[ISO-id	27695	]	ISO/IEC DTR 15452

31.05.00.00.00	Information Technology – Remote database access for SQL (RDA/SQL) – Support for SQL-3

	[ISO-id	30615	]	ISO/IEC FDIS 9579 edition 2

64.02.00.00.00	Information Technology - SQL Multimedia and Application Packages - Part 2: Full -Text

	[ISO-id	28053	]	ISO/IEC FDIS 13249-2

64.03.00.00.00	Information Technology - SQL Multimedia and Application Packages - Part 3: Spatial

	[ISO-id	28054	]	ISO/IEC FDIS 13249-3





The following project completed Stage 3 – Committee Stage with FCD ballot

03.04.10.00.00	Information technology --Database Language SQL - Part 10: Object language bindings

	[ISO-id	30613	]	ISO/IEC CD 9075-10





The following project progressing Stage 3 – Committee Stage with FCD ballot

64.05.00.00.00	Information technology –SQL Multimedia and Application Packages – Part 5: Still Image

	[ISO-id	30617	]	ISO/IEC FCD 13249-5





The following project is progressing in Stage 3 – Committee Stage 

03.04.09.00.00	Information Technology - Database Language SQL - Part 9:  Management of External Data (Subdivision subject to JTC 1 endorsement)

	[ISO-id	31370	]	ISO/IEC CD 9075-9





2.3  	RESOURCES  

Adequate resources are available for all projects.  Conveners are in place for all WGs although the Convener for WG 2 will change.  The SC Secretariat is the Pacific Northwest National Laboratory who operates SC 32 on behalf of ANSI.  The committee  chairman, Mr. Bruce Bargmeyer is in mid-term.

  

 

3.0  	FOCUS NEXT WORK PERIOD  

SC 32 has refined its program of work to ensure that it is focusing on those standards that will meet market requirements.  SC 32 plans to continue to focus on developing standards for SQL, SQL/MM, Open edi and data semantics.  SQL work is expected to be particularly active.  During the next period, four parts of ISO/IEC 9075 (SQL 3) are expected to be completed through the IS stage with publication, another part of ISO/IEC 9075 will progress to FCD and significant progress on other parts is also expected.  In addition a new project for another part of 9075 is anticipated to be initiated.  The metadata registry market is becoming active with implementations of ISO/IEC 11179.  The January 2000 SC 32/WG 2 meeting will include an Open Forum on Metadata Registries to describe the current ISO/IEC 11179 standards and implementations while gathering information and requirements for the study period.

 

3.1  	DELIVERABLES: 

See section 1.2 for those projects with upcoming target dates. 

 

3.2  	STRATEGIES: 

SC 32 will focus on progressing its program of work as quickly and efficiently as possible.  It is important that the committee keep its focus on meeting market requirements, and emphasize new projects that have well-defined, concrete objectives that are market driven.

 

3.2.1 	RISKS  

SC 32 is the result of JTC 1 creating a new Technical Direction on Data Management and Interchange, and is a combination of three committees with different traditions, work programs and personalities.  Each of these three groups had their own priorities, and different strategies for achieving their objectives.  During the first two meetings, SC 32 successfully formulated a new working structure, scope and title. Considerable progress was made in identifying and establishing critical inter- and intra-group understanding and liaisons.  While the first priority of the participants was to progress the standards proposals that came into the re-engineered SC 32, some attention is now turning to developing new standards that cut across the original organizational lines. Considerable effort is being given to avoid isolated work within the WGs. Each subcommittee gave a tutorial on its work to the full committee at the last SC 32 meeting. It was agreed to set aside a period of time at the future meetings for each working group to provide tutorials on their activities for the other working groups.



There is always the risk that new project could be initiated that do not have clear objectives and concrete specifications.  If this occurs, SC 32 will dilute its focus and create incentive to produce important standards outside of SC 32 and JTC 1.



If SC 32 does not pursue its work aggressively, risks exist that essential capabilities will not be available in the marketplace to support important functions, or that the marketplace will produce multiple incompatible solutions in areas that common approaches and interoperability are essential to users.

 

3.2.2  	OPPORTUNITIES 

The Internet, electronic commerce, semantics management, object technologies, and XML represent major areas of opportunity where market forces are creating demand for SC 32 standards.  We will continue to work with the others involved to identify the specific standardization needs and to respond with current and newly proposed standards.

 

3.3  	WORK PROGRAMME PRIORITIES  

In order to specify precisely data semantics, users need many aspects of data or information. As various aspects of data are provided, users can narrow down the semantics or meaning of the data gradually.  That naturally leads to standardization, which covers a very wide range of information processing.  High priority, therefore, should be given to the standardization of integrated information processing environment.  The committee has established a priority of educating each working group of the work and ideas of the other work groups.  The Brisbane and Matsue meetings have shown that there is considerable interest in the synergy that can be developed within the committee.  The next SC 32 meeting will include tutorials from each work group. 

  





�Part 2 SC 32 Secretariat Report

2.1    P- and O-members and liaisons with other international organizations;

	P - Participating National Body

	O - Observer National Body

P

Category / National Body	Organization	Web Link

Australia	SAA	www.standards.org.au

Belgium	IBN	www.ibn.be

Brazil	ABNT	www.abnt.org.br

Canada	SCC	www.scc.ca

China	CSBTS	www.csbts.cn.net

Czech Republic	COSMT	www.csni.cz

Denmark	DS	www.ds.dk

Finland	SFS	www.sfs.fi

France	AFNOR	www.afnor.fr

Germany	DIN	www.din.de

Italy	UNI	www.unicei.it

Japan	JISC	www.aist.go.jp/jisc/htm/jisc00.htm  www.jisc.org/

Korea, Republic of	KNITQ	www.nitq.go.kr

Netherlands, The	NNI	www.nni.nl

Norway	NSF	www.standard.no  www.nts.no/it

United Kingdom	BSI	www.bsi.org.uk

USA	ANSI	www.ansi.org

O

Category / National Body	Organization	Web Link

Austria	ASI	www.on-norm.at

Russian Federation	GOST R	www.gost.ru

Sweden	ITS	www.sis.se

JTC 1/SC 32 Internal Liaisons

	ISO/IEC or CEN	Organization	Topic	Date Confirmed

	Liaison from SC 32	Liaison to SC 32	E-Mail

CEN/ISSS EC	Information Society Standardization System	Electronic Commerce	1998-10-15

	Bill Olle (WG1)	Luc Van den Berghe	luc.vandenberghe@cenorm.be

	 

CEN/ISSS MM	Information Society Standardization System	 Metadata for Multimedia	1998-10-15

	Bill Olle (WG 1)	Luc Van den Berghe	luc.vandenberghe@cenorm.be

	 

Part 2 SC 32 Secretariat Report	Page 1 of 27

�CEN/TC 310 AMT	Advanced Manufacturing Technologies	Data

	Bill Olle (WG 1)	Paul Leadbeater	paul_leadbeater@bsi.org.uk

	 

IEC 93	Design Automation

	Greg Ledenbach	greg.w.ledenbach@intel.com

	 

ISO/IEC JTC 1/SC  2	Coded character sets	Coded character sets	1998-10-16

	Kohji Shibano(WG 4)	Toshiko Kimura	kimura@itscj.ipsj.or.jp

	 

ISO/IEC JTC 1/SC  6	Telecommunications and information exchange 	ASN.1

	between systems

	John Hadjiannou(WG5)	Jean Shildneck	jshildne@ansi.org

	 

ISO/IEC JTC 1/SC  7	Software Engineering	ODP Enterprise Viewpoint 

	Reference Model (RM-ODP)

	Steven van't Veld / Mike Newton	Jean-Norman Drouin	fcoallie@qc.bell.ca

	 

ISO/IEC JTC 1/SC  	Software engineering/Life cycle management	Data definition and 

	representation

	Jean Berube(RG2)	Jean Berube	jberube@ibm.net

	 

ISO/IEC JTC 1/SC 22	Programming languages	1998-10-15

	Frank Farance (WG2)	Isak Korn	isak@image.dk

	 

ISO/IEC JTC 1/SC 	Programming languages/Java Study Group	Java	1998-10-15

	Frank Farance (WG2)	Bob Mathis	bob@pithecanthropus.com

	 

ISO/IEC JTC 1/SC 	Programming languages/Internationalization	Internationalization	1998-10-15

	Jim Melton(WG3)	Arnold Winkler	arnold.winkler@unisys.com

	 

ISO/IEC JTC 1/SC 24	Computer Graphics and Image Processing

	Open (WG4)	Mr Carlson

	 

ISO/IEC JTC 1/SC 27	IT Security Techniques	IT Security Techniques

	Bruce Catley(WG5)	Krystyna Passia	passia@ni.din.de

	 

ISO/IEC JTC 1/SC 29	Coding of audio, picture, multimedia and hypermedia 	1999-10-21

	information

	Narumi Hirose	hirose@itscj.ipsj.or.jp

	 

ISO/IEC JTC 1/SC 31	Automatic identification and data capture techniques	1999-01-21

	Sandra K. Paul(WG1)	Maria Schneider	mschneider@mail.uc-council.org

	 

Part 2 SC 32 Secretariat Report	Page 2 of 27

�ISO/IEC JTC 1/SC 34	Document Description and Processing Languages	SGML

	Mike Brough	masonjd@ornl.gov

	 

ISO/TC  12	Quantities, units, symbols, conversion factors

	anders.j.thor@stg.se

	 

ISO/TC  23/SC 19	Tractors and Machinery for agriculture and 

	forestry/Agricultural electronics

	zen_lav@vdma.org

	 

ISO/TC  37	Terminology (principles and coordination)

	Jake Knoppers (WG1, WG2)	Mrs C Galinski, ON Austria	Firmapost@nsf.telemax.no

	 

ISO/TC  37/SC 3	Terminology/Computer Applications

	Mr. Gotfried Herzog, DIN 	Herzog@NABD.DIN.DE

	 	German

ISO/TC  46	Information and documentation	1998-10-30

	Mrs. E. Lechner, DIN Germany	LECHNER@NABD.DIN.DE

	 

ISO/TC  46/SC 3	Information and documentation/ Terminology	1998-10-30

	isiri.infoc@neda.net

	 

ISO/TC  46/SC 4	Information and documentation/Computer applications

	Pat Harris (NISO)	pharris@cni.org

	 

ISO/TC  46/WG 2	Information and documentation/Coding of country 	Documents received thru 	1998-10-30

	names and related entities	TC 46

	Jake Knoppers(WG1, WG2)

	 

ISO/TC  68	Banking, securities and other financial services

	cfuller@aba.com

	 

ISO/TC  68/SC 2	Banking, securities and other financial services/ 

	Security management

	cfuller@aba.com

	 

ISO/TC 154	Documents and data elements in administration, 	Basic Semantic Repository

	commerce and industry

	Bill Olle(WG1, WG2)	Hennig@NBUE.DIN.DE

	 

ISO/TC 184	Industrial automation systems and integration

	Mike Newton (WG4)	Mrs. Christine Hermetet-Filez, 	Christine.hermetet-filez@email.afnor.fr

	 	AFNOR France

Part 2 SC 32 Secretariat Report	Page 3 of 27

�ISO/TC 184/SC 4	Industrial automation systems and integration/ Industrial

	 data

	Mrs. C. Hermetet-Filez, AFNOR 	sc4sec@cme.nist.gov

	 	France

ISO/TC 204	Transport Information and Control Systems	Transportation	1998-10-15

	Andy Schoka(WG2) Paul 	arlan@sae.org / jbrandt@sae.org

	Scarponcini (WG4)	 

ISO/TC 211	Geographic information/Geomatics	Geographic Information	19981016

	David Gradwell(WG2) Kohji 	John Herring	Bjornhild.Saeteroy@nts.no / 

	Shibano(WG4)	 

ISO/TC 215	Healthcare Informatics	Healthcare Informatics

	Robert Mayes(WG2)	tcendrow@astm.org

	 

JTC1/SC 32 External Liaisons

Organization	Topic	Date Confirmed

	Liaison from SC 32	Liaison to SC 32	E-mail

Category : 	A	Liaisons 

INTELSAT	International Telecommunications Satellite 	19981026

	Organization

	(Tokuo Oishi\\(Colin Amor)	colin.amor@intelsat.int

	  

ISBT	International Society of Blood Transfusion

	WG 2

	  

ITU-T	International Telecommunication Union - 	Conceptual Schema 

	Telecommunication Standardization Sector	Modelling

	Wolfgang Wolleber	tsbedh@itu.int

	  

SITA	Societe Internationale de Telecommunications 

	Aeronautiques (Airline Telecommunications & 

	Information)

	  

UN/ECE/CEFACT	UN/Economic Commission for Europe/CEFACT

	Klaus-Dieter Naujok

	  

UNCTAD	United Nations Conference of Trade and 

	Development

	  

Category : 	B	Liaisons 

Part 2 SC 32 Secretariat Report	Page 4 of 27

�CEPT	European Conference of Postal and 

	Telecommunications Administrations

	  

CERN	European Organization for Nuclear Research

	  

CISAC	International Confederation of Societies of Authors 	19981202

	and Composers

	Dominique Yon	Cisac@cisac.org

	  

ECMA	An  International  Europe-based  Industry  

	Association for Standardizing  Information  and  

	Communications

	  

ESA	European Space Agency

	  

ETDE	Energy Technology Data Exchange

	Debbie_cutler@ccmail.osti.gov

	  

EWICS	European Workshop on Industrial Computer 

	Systems

	  

IFIP	International Federation for Information Processing

	www.ifip.or.at

	  

IPTC	International Press Telecommunications Council

	  

SWIFT	Society for Worldwide Interbank Financial 	19981130

	Telecommunication

	Frank.vandamme@swift.com

	  

UNESA	UN-Under-Secretary for Economic and Social 

	Affairs

	  

UPU	Universal Postal Union

	  

Part 2 SC 32 Secretariat Report	Page 5 of 27

�WIPO	World Intellectual Property Organization

	  

WMO	World Metrological Organization	19981210

	  

Category : 	C	Liaisons 

EXPERTNET/SA	ExpertnetSA MEDSEC (Health Care Security and 

	Privacy in the Information Society)

	John Hadjioannou (WG 5)	nickt@expertnet.hol.gr

	  

OG	Open Group

	John Hadjioannou (WG 5) Paul 

	Cotton (WG 3 - SQL Conformance 	  

	Testing)

OGC	Open GIS Consortium	19981016

	Mark Ashworth (WG 4)	Kurt Buehler  Martin Ford	Kurt@opengis.org

	  

OMG	Object Management Group	19981106

	(Harold Sobrig) (Thomas Culpepper )	(Henry Lowe) (Harold Sobrig) 	henry@omg.org

	 (WG 2 - Object Mgmt)	  	(Thomas Culpepper)

W3C	World Wide Web Consortium	19981201

	Bruce Bargmeyer (WG 2 -Data 

	Management and Interchange) Paul 	  

	Cotton (WG 3, 4 - XML)

	2.2    SC 32 Organization

	SC 32	Data Management and Interchange

	Standards for data management within and among local and distributed information systems 

	environments. SC 32 provides enabling technologies to promote harmonization of data 

	management facilities across sector-specific areas.  Specifically, SC 32 standards include: 

	 

	1) reference models and frameworks for the coordination of existing and emerging standards; 

	 

	2) definition of data domains, data types and data structures, and their associated semantics;

	  

	3) languages, services and protocols for persistent storage, concurrent access, concurrent 

	update and interchange of data;  

	

	4) methods, languages, services and protocols to structure, organize and register metadata and 

	other information resources associated with sharing and interoperability, including electronic 

	commerce.

Part 2 SC 32 Secretariat Report	Page 6 of 27

�	Web : 	http://208.226.167.205/sc32/jtc1sc32.nsf

	News Email : 	SC32-news@nist.gov

	Ftp : 

	SC 32/WG 01	Open-edi

	Standardization in the field of generic information technology standards for open electronic data 

	interchange needed to attain global interoperability among the information technology systems 

	used by organizations.  Such interoperability is viewed from both business and information 

	technology perspectives.

	

	Within this context the scope includes:

	

	1  methodology and framework for identification and modelling of business activities through 

	business scenarios and their components, such as roles, information bundles, and semantic 

	components;

	2  identification and specification of formal description techniques for describing classes of 

	business requirements and their contextual and semantic specifications;

	3  identification and specification of formal description techniques for developing business 

	scenarios and their components;

	4 identification and specification of information technology services and service interfaces for 

	accomplishing business transactions;

	5  identification and specification of facilities to manage business scenarios and their 

	components. 

	

	Note: Priority is on work required to support the needs of electronic commerce, electronic 

	administration, electronic business, etc.  The basis of work is the Open-edi Reference Model 

	(ISO/IEC 14662).

	Web : 	www.telmo.fi/sty/sc30wg1

	News Email : 

	Ftp : 

	SC 32/WG 02	Metadata

	To develop and maintain standards that facilitate specification and management of metadata. 

	Use of these standards will enhance the understanding and sharing of data, information and 

	processes to support, for example, interoperability, electronic commerce and component-based 

	development.  The scope shall include:   

	

	a)  a framework for specifying and managing metadata;   

	b)  specification and management of data elements, structures and their associated semantics;   

	

	c)  specification and management of value domains, such as classification and code schemes;   

	

	d)  specification and management of data about processes and behaviour;   

	e)  facilities to manage metadata, for example: data dictionaries, repositories, information 

	resource dictionary systems, registries and glossaries;   

	f)  facilities to exchange metadata, including its semantics, over the Internet, intranets and other 

	Web : 	www.metadata.aihw.gov.au

	News Email : 	SC32WG2-news@nist.gov

	Ftp : 	ftp://www.sdct.itl.nist.gov/x3l8/sc32wg2

Part 2 SC 32 Secretariat Report	Page 7 of 27

�	SC 32/WG 03	Database Languages

	1. To develop and maintain languages for the dynamic specification, maintenance and description

	 of database structures and contents in multi-user and multi-server environments. The 

	specifications may include the data types, behaviours and any integrity constraints on the contents

	 of the defined structures. The specifications may include mechanisms for the creation and 

	generation of new data types and behaviours so as to support the specification of other 

	international standards.  

	 

	2. To develop and maintain languages that provide for the storage, access and manipulation of 

	data in database structures by multiple concurrent users. These languages may be 

	computationally complete and may contain features for the packaging and storage of modules 

	and procedures in database structures.   

	

	3. To provide interfaces for the languages developed to other standard programming languages.  

	

	 

	4. To provide interfaces or access to other standards describing data types, behaviours or 

	database content to users of the languages developed.

	Web : 

	News Email : 

	Ftp : 

	SC 32/WG 04	SQL Multimedia & Application Packages

	To specify packages of abstract data types for use in various application areas. Specify each 

	package of abstract data type definitions using the facilities for user-defined type provided in the 

	Database Language SQL/Foundation. This should include packages such as Full-Text, Spatial, 

	Still Image, Still Graphic, Animation, Full Motion Video, Audio, Seismic, and Music.

	Web : 

	News Email : 

	Ftp : 

	SC 32/WG 05	Database Access and Interchange

	Standards to facilitate interworking of applications and databases that may be located on different 

	sites. These standards relate principally to communications and management data. They are 

	complementary to and dependent on standards for database languages.  The activities include 

	the analysis of distributed database applications and requirements, definition of system models, 

	communication APIs and protocols for interworking between client systems and one or more 

	server systems; the systems may be on different hardware, with software from different suppliers.

	Web : 	www.sc32wg5.freeserve.co.uk

	News Email : 

	Ftp : 

	SC 32/RG 01	Reference Model for Data Management Maintenance

	Maintenance of ISO/IEC 10032, Reference Model of Data Management, and enhancements to it 

	as may be required by SC 32.

	Web : 

	News Email : 

	Ftp : 

Part 2 SC 32 Secretariat Report	Page 8 of 27

�	SC 32/RG 02	Export/Import Maintenance

	To develop and maintain standards that facilitate the interchange of data and metadata using 

	stream-based media. Use of these standards will facilitate the definition of export/import services 

	within, and the sharing of data and metadata between data management environments.

	These standards do not specify a transfer mechanism, and the interchange format is environment

	 independent.

	The scope currently includes:

	

	a) a standardization framework for establishing Export/Import concepts, facilities, requirements, 

	and components candidate for standardization;

	b) specification of Export/Import services for SQL-based data management environments, and 

	IRDS-based metadata management environments;

	c) specification of a transfer format for the interchange of data between SQL-based data 

	management environments;

	d) specification of a transfer format for the interchange of data between IRDS-based metadata 

	management environments.

	Web : 

	News Email : 

	Ftp : 

2.3    SC32 Projects

	SC/WG	Project Editor	ISO/IEC Design Document	Reference Document

	Project	NP	CD	FCD	FDIS	IS

Project Title	TARGET	TARGET	TARGET	TARGET	TARGET

	ACTUAL	ACTUAL	ACTUAL	ACTUAL	ACTUAL

SC 32/RG 01	Reference Model for Data Management Maintenance

	NP	CD	FCD	FDIS	IS

SC 32/RG 01	Schnarr, Rick	ISO/IEC 10032 : 1995

	30.01.00.00.00	[	17995	/	60.60	]	Published 1995-05

Information Technology - Reference Model of Data 

Management	1995-05

SC 32/RG 02	Export/Import Maintenance

	NP	CD	FCD	FDIS	IS

SC 32/RG 02	Berube, Jean	ISO/IEC CD 13238-1	SC 32 N0018

	58.01.00.00.00	[	29940	/	30.20	]	FCD awaited

Information Technology -  Data Management 	1997-09	1999-09	2000-02	2000-08

Export/Import Facilities - Part 1:  Standardization 	1997-11

Framework

Part 2 SC 32 Secretariat Report	Page 9 of 27

�SC 32/RG 02	Olle, William	ISO/IEC CD 13238-2	SC 32 N0019

	58.02.00.00.00	[	29941	/	30.20	]	FCD awaited

Information Technology - Data Management 	1997-09	1999-09	2000-02	2000-08

Export/Import Facilities - Part 2: SQL Export/Import	1997-11

SC 32/RG 02	Wilcox, Terry	ISO/IEC 13238-3: 1998	SC 32 N10899

	58.03.00.00.00	[	21473	/	60.00	]	Published 1998-12

Information Technology - Data Management 	1995-01	1996-01	1998-11

Export/Import Facilities - Part 3: Export/Import Facilities 	1995-03	1997-06	1999-03

for IRDS (Final Text - SC 32 N 174)

SC 32/WG 01	Open-edi

	NP	CD	FCD	FDIS	IS

SC 32/WG 01	Levine, Paul	ISO/IEC CD 15944-1	N0370

	30.02.01.00.00	[	/	20.00	]	CD Ballot closes 2000-01-24

Information Technology - Business Agreement 	1999-09	2000-12	2001-12	2002-06

Semantic Descriptive Techniques Part 1: Business 	1999-10

Operational Aspects of Open-edi for Implementation

SC 32/WG 01	Levine, Paul	ISO/IEC AWI 15944-2

	30.02.02.00.00	[	/	20.00	]	AWI

Information Technology - Business Agreement 	2000-06	2001-06	2002-09	2003-03

Semantic Descriptive Techniques Part 2: Registration 

of Scenarios and their Components

SC 32/WG 01	Levine, Paul	ISO/IEC AWI 15944-3

	30.02.03.00.00	[	/	20.00	]	AWI

Information Technology - Business Agreement 	2000-12	2001-06	2002-09	2003-03

Semantic Descriptive Techniques Part 3: Open-edi 

Description Techniques

SC 32/WG 01	*to be defined*	ISO/IEC AWI 17414

	30.03.00.00.00	[	20953	/	20.00	]	AWI

Edi Support Services	2000-12	2001-12	2002-09	2003-03

SC 32/WG 01	Pelkonen, Hannu	ISO/IEC 14662 : 1997

	30.04.00.00.00	[	25154	/	60.60	]	Published 1997-12

Open-Edi Reference Model Standard

	1997-09

SC 32/WG 02	Metadata

	NP	CD	FCD	FDIS	IS

Part 2 SC 32 Secretariat Report	Page 10 of 27

�SC 32/WG 02	*to be defined*	ISO TR 9007 : 1987

	01.00.00.00.00	[	16549	/	60.60	]	Published 1987-07

Information Processing Systems - Concepts and 

Terminology for the Conceptual Schema and the 	1987-07

Information Base

SC 32/WG 02	Gradwell, David	ISO/IEC 10027 : 1990

	06.01.00.00.00	[	17985	/	90.92	]	Published 1990-06

Information Processing Systems - Information 

Resource Dictionary System (IRDS) Framework	1990-06

SC 32/WG 02	Bourne, Tim	ISO/IEC 10728 : 1993

	06.02.00.00.00	[	18821	/	90.92	]	Published 1993-04

Information Technology - Information Resource 

Dictionary Systems (IRDS) Services Interface	1993-04

SC 32/WG 02	Gradwell, David	ISO/IEC 10728 :1993/Amd 1:1995

	06.02.01.00.00	[	24341	/	60.60	]	Published 1995-12

Information Technology - Information Resource 

Dictionary System (IRDS) Service Interface - 	1995-12

Amendment 1: C Language Binding

SC 32/WG 02	Colket, William	ISO/IEC 10728 :1993/Amd 2:1996

	06.02.02.00.00	[	24342	/	60.60	]	Published 1996-11

Information Technology - Information Resource 

Dictionary System (IRDS) Service Interface - 	1996-11

Amendment 2: Ada language binding

SC 32/WG 02	Gradwell, David	ISO/IEC 10728 :1993/Amd 3:1998

	06.02.03.00.00	[	27123	/	60.60	]	Published 1996-12

Information Technology - Information Resource 

Dictionary System (IRDS) Service Interface - 	1996-12

Amendment 3: CORBA IDL Binding

SC 32/WG 02	Horiuchi, Hajini	ISO/IEC 10728 :1993/Amd 4:1998

	06.02.04.00.00	[	28052	/	60.60	]	Published 1998-05

Information Technology - Information Resource 	1996-05	1998-02	1998-08

Dictionary System (IRDS) Service Interface - 	1996-08	1997-03	1998-08

Amendment 4:  Remote Procedure Call IDL Binding

SC 32/WG 02	Bartley, Don	ISO/IEC NP 17415

	06.06.00.00.00	[	31371	/	10.00	]	CD Awaited

Information Technology - IRDS Content Module - 	1999-09	2000-05	2001-03	2001-10

Design Support for SQL Applications

Part 2 SC 32 Secretariat Report	Page 11 of 27

�SC 32/WG 02	Bourne, Tim	ISO/IEC CD 10728	SC 32 N0095

	06.07.00.00.00	[	25838	/	30.20	]	FCD expected January 2001

Information Technology - Information Resource 	1997-09	2001-01	2001-10	2002-01

Dictionary System (IRDS) Services Interface (Revision	1998-03

 of ISO/IEC 10728:1993)  Extensions to IRDS Services 

Interface

SC 32/WG 02	Gradwell, David	ISO/IEC WD 10027 edition 2	SC 32 N10412

	06.08.00.00.00	[	20189	/	20.20	]	CD expected July 1999

Information Processing Systems - Information 	2000-02	2000-07	2001-04	2001-07

Resource Dictionary System (IRDS) Framework ( 

Revision of ISO/IEC 10027:1990)

SC 32/WG 02	Gradwell, David	ISO/IEC FDIS 13645	SC 32 N10940

	06.09.00.00.00	[	21852	/	40.60	]	IS text awaited

Information Technology - Guidelines for the Design of 	1995-01	1998-10	1999-01

IRDS Content Modules	1996-08

SC 32/WG 02	Gradwell, David	ISO/IEC FDIS 13237	SC 32 N11032

	06.09.01.00.00	[	21472	/	40.60	]	FCD expected October 1998

Information Technology - IRDS Content Module to 	2000-02	2000-11	2001-10	2002-02

Support a Naming and Thesaurus Facility	1997-09

SC 32/WG 02	*to be defined*	ISO 2955 : 1983

	14.02.00.00.00	[	8005	/	90.93	]	Proposed for withdrawal

Information processing - Representation of SI and 

other units in systems with limited character sets 

(Proposed to JTC 1 for withdrawal)

SC 32/WG 02	*to be defined*	ISO/IEC 7826-1 : 1994

	14.03.01.00.00	[	14748	/	60.60	]	recommended for withdrawl to ITTF

Information technology - General structures for the 

interchange of code values - Part 1: Identification of 

coding schemes (Recommended for withdrawal to 

ITTF - Five Year Review)

SC 32/WG 02	*to be defined*	ISO/IEC 7826-2 : 1994

	14.03.02.00.00	[	20686	/	60.60	]	Recommended for withdrawl to ITTF

Information technology - General structure for the 

interchange of code values - Part 2:  Registration of 

coding schemes (Recommended for withdrawal to 

ITTF - Five Year Review)

SC 32/WG 02	*to be defined*	ISO/IEC 6523-1: 1998

	14.04.01.00.00	[	25773	/	60.00	]	Published 1998-12

Information Technology - Structure for the 	1999-06

identification of organizations and organization parts - 	1997-06	1998-06

Part 1:  Identification of organization schemes

Part 2 SC 32 Secretariat Report	Page 12 of 27

�SC 32/WG 02	*to be defined*	ISO/IEC 6523-2: 1998

	14.04.02.00.00	[	25774	/	60.00	]	Published 1998-12

Information Technology - Structure for the 	1999-06

identification of organizations and organization parts - 	1997-06	1998-06

Part 2:  Registration of organization identification 

schemes

SC 32/WG 02	*to be defined*	ISO 6709 : 1983

	14.06.00.00.00	[	13152	/	90.92	]	Published 1983-05

Standard representation of latitiude, longitude and 

altitude for geographic point locations (Review at 

Matsue for moving to TC 211)

SC 32/WG 02	*to be defined*	ISO/IEC AWI 6709

	14.06.01.00.00	[	31384	/	20.00	]

Standard representation of latitude, longitude and 	1999-05	2000-05	2000-08	2000-12

altitude for geographic point locations (Revision of ISO	1998-07

 6709:1983)

SC 32/WG 02	Ngo, Phong	ISO/IEC NP 17413

	14.08.00.00.00	[	28698	/	10.00	]	Proposed for deletion

Information Technology - Specification of Data Element	2000-12	2001-08	2002-03	2002-07

 Concepts (propose for deletion at Matsue)

SC 32/WG 02	Newton, Judith	ISO/IEC DTR 15452	32N0228

	14.09.00.00.00	[	27695	/	30.20	]	Passed to ITTF for publication 1999-03

Information technology - Specification of Data Value 	1998-01	1999-05	1999-12	2000-05

Domain	1998-09

SC 32/WG 02	Hunter, David	ISO 5218 : 1977

	14.10.00.00.00	[	11219	/	90.92	]	Published 1977-09

Information interchange - Representation of human 

sexes

SC 32/WG 02	Hunter, David	ISO/IEC AWI 5218

	14.10.01.00.00	[	31365	/	20.00	]	CD expected May 1999

Information interchange - Representation of human 	1999-09	2000-05	2001-03	2001-08

sexes (Revision of ISO 5218:1977)	1998-07

SC 32/WG 02	*to be defined*	ISO/IEC TR 9789 : 1994 type 3

	14.14.02.00.00	[	17651	/	60.60	]	Published 1994

Information technology - Guidelines for the 

organization and representation of data elements for 

data interchange - Coding methods and principles

SC 32/WG 02	*to be defined*	ISO 7064 : 1983

	14.15.00.00.00	[	13631	/	90.92	]	Proposed for withdrawl

Data processing - Check character system (Proposed

 to JTC 1 for withdrawal)

Part 2 SC 32 Secretariat Report	Page 13 of 27

�SC 32/WG 02	Thienot, Alain	ISO/IEC 14957 : 1996

	14.16.00.00.00	[	2365	/	60.60	]	Published 1996-12

Information technology - Representation of data 

elements values:  Notation of the format

SC 32/WG 02	Gillman, Dan	ISO/IEC FDIS 11179-1	SC 32 N0243

	14.17.01.00.00	[	2349	/	40.20	]	FDIS sent to ITTF 1999-04-12

Information technology - Specification and 	1998-11	1999-03	1999-06

standardization of data elements - Part 1:  Framework 	1997-11	1999-02

for the specification and standardization of data 

elements

SC 32/WG 02	Bargmeyer, Bruce	ISO/IEC 11179-2:1999	SC 32 N0245

	14.17.02.00.00	[	2317	/	40.20	]	Being Published 1999-09-15

Information Technology - Specification and 	1997-09	1998-03	1999-03	1998-12

standardization of data elements - Part 2:  	1998-02	1999-03

Classification for data elements

SC 32/WG 02	Christensen, Joe	ISO/IEC 11179-3 : 1994

	14.17.03.00.00	[	19184	/	90.92	]	Published 1994-12

Information technology - Specification and 

standardization of data elements - Part 3:  Basic 

attributes of data elements

SC 32/WG 02	Christensen, Joe	ISO/IEC AWI 11179-3

	14.17.04.00.00	[	31367	/	20.00	]	CD expected May 1999

Information Technology - Specification and 	1998-07	1999-07	2000-05	2000-09	2000-12

standardization of data elements - Part 3:  Basic 

attributes of data elements (Revision of ISO/IEC 

11179-3:1994)

SC 32/WG 02	Bargmeyer, Bruce	ISO/IEC 11179-4 : 1995

	14.17.05.00.00	[	23788	/	60.60	]	Published 1995-07

Information technology - Specification and 

standardization of data elements - Part 4:  Rules and 	1995-06

guidelines for the formulation of data definitions

SC 32/WG 02	Newton, Judith	ISO/IEC 11179-5 : 1995

	14.17.06.00.00	[	1758	/	60.60	]	Published 1995-12

Information Technology - Specification and 

standardization of data elements - Part 5: Naming and 	1995-06

identification principles for data elements

SC 32/WG 02	Ngo, Phong	ISO/IEC 11179-6 : 1997

	14.17.07.00.00	[	1677	/	60.60	]	Published 1997-04

Information technology - Specification and 

standardization of data elements - Part 6:  Registration	1995-06

 of data elements

Part 2 SC 32 Secretariat Report	Page 14 of 27

�SC 32/WG 02	King, Martin	ISO/IEC FDIS 14481	SC 32 N0171

	63.00.00.00.00	[	22785	/	40.20	]	FCD ballot closed 15 January 1999

Information Technology - Conceptual Schema 	1996-11	1999-09	1999-12	2000-04

Modelling Facilities	1997-01	1998-12

SC 32/WG 03	Database Languages

	NP	CD	FCD	FDIS	IS

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075 : 1992 edition 3

	03.03.00.00.00	[	16663	/	90.93	]	Published 1992-10

Information Processing Systems - Database Language

 SQL 2 (to be withdrawan upon publication of  	1992-11

9075-1, 9075-2 and 9075-5, SQL3)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-3 : 1995

	03.03.01.00.00	[	24357	/	90.92	]	Published 1995-12

Information Technology - Database Language SQL - 

Part 3: Call-Level Interface (for SQL2) (to be 	1995-12

withdrawn upon publication of 9075-3, SQL3)

SC 32/WG 03	*to be defined*	ISO/IEC 9075 : 1992/Cor 3

	03.03.01.01.00	[	30673	/	30.99	]	Published 1992

Information technology- Database languages - SQL - 	1999-11	2000-08	2000-12

Technical Corrigendum 3 (to be withdrawn upon 

publication of 9075-1, 9075-2 and 9075-5, SQL:1999)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-4 : 1996

	03.03.02.00.00	[	24358	/	90.92	]	Published 1996-12

Information Technology - Database Language SQL - 

Part 4: Persistent Stored Modules (for SQL2) (to be 	1996-12

withdrawn upon publication of 9075-4, SQL3)

SC 32/WG 03	*to be defined*	ISO/IEC 9075 : 1999/Cor 1

	03.04.00.00.00	[	/	]

Information technology- Database languages - SQL - 	2000-02	2000-07

Technical Corrigendum 1 for  SQL:1999

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-1	SC 32 N0222

	03.04.01.00.00	[	26196	/	40.20	]	Published 1999-11-15

Information Technology - Database Language SQL - 	1996-06	1999-03	1999-07

Part 1:  Framework	1997-09	1999-03	1999-11

SC 32/WG 03	Melton, Jim	ISO/IEC FPDAM 9075 : Amd 1	32N0379

	03.04.01.01.00	[	/	]	FPDAM ballot closes 2000-05-01

Information technology- Database languages SQL - 	1999-11	2000-08	2000-12

Amendment 1: SQL/OLAP (for SQL:1999)	1999-11

Part 2 SC 32 Secretariat Report	Page 15 of 27

�SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-3 : 1995/Cor 1

	03.04.01.02.00	[	31022	/	60.00	]	Published 1995

Information Technology - Database Language SQL - 

Part 3: Call-Level Interface (SQL/CLI) Technical 

Corrigendum 1 (to be withdrawn upon publication of 

9075-3, SQL:1999)

SC 32/WG 03	Cannan, Stephen	ISO/IEC 9075-4 : 1996/Cor 1

	03.04.01.03.00	[	31023	/	60.00	]	Published 1996

Information Technology - Database Language SQL - 

Part 4: Persistent Stored Modules (SQL/PSM) 

Technical Corrigendum 1 (to be withdrawn upon 

publication of 9075-4, SQL:1999)

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-2	SC 32 N0223

	03.04.02.00.00	[	26197	/	40.20	]	Published 1999-11-15

Information Technology - Database Language SQL - 	1996-06	1999-03	1999-07

Part 2: Foundation (SQL:1999)	1997-09	1999-03	1999-11

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-3	SC 32 N0176

	03.04.03.00.00	[	30609	/	40.20	]	Published 1999-11-15

Information Technology - Database Language SQL - 	1998-09	1999-08	1999-09

Part 3: Call-Level Interface	1998-08	1999-05	1999-11

SC 32/WG 03	Melton, Jim	ISO/IEC 9075-4	SC 32 N0224

	03.04.04.00.00	[	29864	/	40.20	]	Published 1999-11-15

Information Technology - Database Language SQL - 	1997-10	1999-03	1999-07

Part 4: Persistent Stored Modules	1997-10	1999-03	1999-11

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-7

	03.04.07.00.00	[	30611	/	20.00	]	FCD expected November 1999

Information Technology - Database Language SQL - 	2000-06	2001-01	2001-05

Part 7: Temporal (for SQL:1999)

SC 32/WG 03	Melton, Jim	ISO/IEC FCD 9075-9	32N0368

	03.04.09.00.00	[	31370	/	20.00	]	FCD ballot closes 2000-05-01

Information Technology - Database Language SQL - 	1998-12	1999-09	2000-07	2000-12

Part 9:  Management of External Data	1998-12	1999-11

SC 32/WG 03	Melton, Jim	ISO/IEC FCD 9075-10	32N0198

	03.04.10.00.00	[	30613	/	20.00	]	FCD ballot closed 1999-04-30

Information technology --Database Language SQL - 	1998-10	2000-01	2000-08

Part 10: Object language bindings (for SQL:1999)	1998-12

SC 32/WG 03	Melton, Jim	ISO/IECAWI 9075-1

	32.03.05.01.00	[	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 1:  Framework (for SQL:200n)

Part 2 SC 32 Secretariat Report	Page 16 of 27

�SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-2

	32.03.05.02.00	[	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 2: Foundation (SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-3

	32.03.05.03.00	[	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 3: Call-Level Interface (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-4

	32.03.05.04.00	[	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 4: Persistent Stored Modules (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-7

	32.03.05.07.00	[	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 7: Temporal (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-9

	32.03.05.09.00	[	/	]

Information Technology - Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 9:  Management of External Data (SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-10

	32.03.05.10.00	[	/	]

Information technology --Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 10: Object language bindings (for SQL:200n)

SC 32/WG 03	Melton, Jim	ISO/IEC AWI 9075-11

	32.03.05.11.00	[	/	]

Information technology --Database Language SQL - 	2001-10	2002-08	2003-08	2003-12

Part 11: Schemata (for SQL:200n)

SC 32/WG 04	SQL Multimedia & Application Packages

	NP	CD	FCD	FDIS	IS

SC 32/WG 04	Newton, Mike	ISO/IEC FDIS 13249-1	SC 32 N0188

	64.01.00.00.00	[	21484	/	40.20	]	FCD passed 1999-03-02

Information Technology - SQL Multimedia and 	1998-10	1999-09	2000-01

Application Packages - Part 1: Framework	1998-10

Part 2 SC 32 Secretariat Report	Page 17 of 27

�SC 32/WG 04	Cotton, Paul	ISO/IEC FDIS 13249-2	SC 32 N0014

	64.02.00.00.00	[	28053	/	40.20	]	FDIS expected

Information Technology - SQL Multimedia and 	1996-08	1999-09	1999-12

Application Packages - Part 2: Full -Text	1997-11

SC 32/WG 04	Cotton, Paul	ISO/IEC AWI 13249-2

	64.02.01.00.00	[	31368	/	20.00	]	CD expected after May 1999

Information Technology - SQL Multimedia and 	2000-12	2001-12	2002-06

Application Packages - Part 2:  Full-Text (Revision of 

ISO/IEC DIS 13249-2) (Later Progression)

SC 32/WG 04	Ashworth, Mark	ISO/IEC FDIS 13249-3	SC 32 N0229

	64.03.00.00.00	[	28054	/	40.20	]	FDIS ballot approved 1999-09-22

Information Technology - SQL Multimedia and 	1996-08	1996-08	1998-09	1999-09

Application Packages - Part 3: Spatial	1997-11	1997-11	1999-03

SC 32/WG 04	Ashworth, Mark	ISO/IEC WD 13249-3

	64.03.01.00.00	[	31369	/	20.00	]	CD expected after May 1999

Information Technology - SQL Multimedia and 	2000-12	2001-12	2002-06

Application Packages - Part 3:  Spatial (Revision of 

ISO/IEC DIS 13249-3) (Later Progression)

SC 32/WG 04	Cotton, Paul	ISO/IEC FCD 13249-5	SC 32 N0342

	64.05.00.00.00	[	30617	/	30.20	]	FCD ballot closes 1999-12-31

Information Technology - SQL Multimedia and 	1997-07	1999-06	2000-03	2000-10

Application Packages - Part 5: Still Image	1998-01	1999-08

SC 32/WG 05	Database Access and Interchange

	NP	CD	FCD	FDIS	IS

SC 32/WG 05	Hadjioannou, John	ISO/IEC FDIS 9579 edition 1	SC 32 N0145

	31.04.00.00.00	[	29799	/	50.00	]	FDIS ballot closed 1999-03-07

Information Technology - Remote Database Access 	1997-09	1998-05	1998-10

for SQL	1997-09	1998-06

(Proceed as 9579, Ed. 1, new edition of RDA 

consolidating all parts.  To be withdrawn upon 

publication of  ISO/IEC  9579, Ed. 2)

SC 32/WG 05	Hadjioannou, John	ISO/IEC FDIS 9579 ed 2	SC 32 N0339

	31.04.01.00.00	[	30688	/	40.60	]	FDIS ballot closes 1999-12-28

Information technology - Remote database access for 	1998-05	1998-05	1999-06	1999-12

SQL (RDA/SQL).  Amendment 1. Secure RDA.	1998-04	1998-04	1999-07

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 Amd 2	32 N 0369

	31.04.02.00.00	[	31373	/	20.00	]	CD Ballot closes 2000-01-12

Information Technology - Remote Database Access 	1999-08	2000-06	2000-10

for SQL (RDA/SQL) - Amendment 2:  Distribution 	1999-10

Schema for RDA

Part 2 SC 32 Secretariat Report	Page 18 of 27

�SC 32/WG 05	Hadjioannou, John	ISO/IEC 9579/AWI Amd 3

	31.04.03.00.00	[	31372	/	20.00	]	PDAM expected February 2000

Information Technology - Remote Database Access 	2000-02	2000-06	2000-10

for SQL (RDA/SQL) - Amendment 3:  Encompassing 

Transaction (Subdivision subject to JTC 1 

endorsement)

SC 32/WG 05	Hadjioannou, John	ISO/IEC FCD 9579 edition 3	N0349

	31.05.00.00.00	[	30615	/	20.00	]	in FCD ballot

Information technology - Remote database access for 	1998-09	1999-10	2000-06

SQL (RDA/SQL) - Support for SQL 3	1999-08

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 ed 2 amd 1

	31.05.01.00.00	[	0	/	]

Remote Database Access for SQL: XML Encoding	2000-02	2000-10	2001-06

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 ed 2 amd 2

	31.05.02.00.00	[	0	/	]

Remote Database Access for SQL: Extended Security	2000-02	2000-10	2001-06

SC 32/WG 05	Hadjioannou, John	ISO/IEC CD 9579 ed 2 amd 3

	31.05.03.00.00	[	0	/	]

Remote Database Access for SQl: Support for 	2000-02	2000-10	2001-06

SQL/MED

2.4    SC Chairman and Secretariat, WG Conveners and Project Editors

Mr. Mark Ashworth

	2285 Regional Road 57

	Phone:	+ 1 905 697 0838

	Fax:	Bowmanville

	Ontario

	Email:	Mark.Ashworth@ACM.org

	L1C 3K4

	Canada

	Project Editor	64.03.01.00.00	ISO/IEC WD 13249-3

	Project Editor	64.04.00.00.00	ISO/IEC CD 13249-4

	Project Editor	64.03.00.00.00	ISO/IEC FDIS 13249-3

Part 2 SC 32 Secretariat Report	Page 19 of 27

�Mr. Bruce Bargmeyer	Environmental Protection Agency PM-218

	Room 3618

	Phone:	+ 1 202 260 5306

	Fax:	+ 1 202 260 5865	Washington

	DC

	Email:	Bargmeyer.bruce@epamail.epa.gov

	20460

	USA

	Chairman

	Project Editor	14.17.02.00.00	ISO/IEC 11179-2:1999

	Project Editor	14.17.05.00.00	ISO/IEC 11179-4:1995

Mr. Don Bartley	Australian Bureau of Statistics, Cameron Offices

	Chandler Street

	Phone:	+61 2 6252 6779

	P.O. Box 10

	Fax:	+61 2 6252 6383	Belconnen

	ACT

	Email:	don.bartley@abs.gov.au

	2616

	Australia

	Project Editor	06.06.00.00.00	ISO/IEC NP 17415

Mr. Jean Berube	IDEgenic Inc.

	87 Burton

	Phone:	+ 1 450 465 0245

	Fax:	+ 1 450 465 2398	Greenfield Part

	Quebec

	Email:	jberube@ibm.net

	J4V 2Y6

	Canada

	Rapporteur

	Project Editor	58.01.00.00.00	ISO/IEC CD 13238-1

Mr. Tim Bourne	SIAM

	1 St. David's Close

	Phone:	+ 44 442 672 20

	Fax:	+ 44 442 230 404

	Hemel Hempstead

	Email:	tbourne@siam.win-uk.net

	HP3 8LU

	United Kingdom

	Project Editor	06.02.00.00.00	ISO/IEC 10728:1993

	Project Editor	06.07.00.00.00	ISO/IEC CD 10728

Part 2 SC 32 Secretariat Report	Page 20 of 27

�Mr. Stephen Cannan	James Martin & Co.

	Rijksstraatweg 102-B

	Phone:	+ 31 29 423 6666

	Fax:	+ 31 29 423 0346	3632 AD Loenen, a/d Vecht

	Email:	stephen.cannan@jamesmartin.nl

	The Netherlands

	Project Editor	03.03.00.00.00	ISO/IEC 9075:1992

	Project Editor	03.03.01.00.00	ISO/IEC 9075-3:1995

	Project Editor	03.03.02.00.00	ISO/IEC 9075-4:1996

	Project Editor	03.04.01.02.00	ISO/IEC 9075:1995 C1

	Project Editor	03.04.01.03.00	ISO/IEC 9075-4:1996/

	Project Editor

	Project Editor

	Convenor

Mr. Joe Christensen	Australian Institute of Health and Welfare

	National Information Devel. Unit

	Phone:	+61 2 6244 1148

	Fax:	+61 2 6244 1255	Canberra

	ACT

	Email:	joe.christensen@aihw.gov.au

	2601

	Australia

	Project Editor	14.17.03.00.00	ISO/IEC 11179-3:1994

	Project Editor	14.17.04.00.00	ISO/IEC AWI 11179-3

Mr. William Currie Colket

	9906 Dale Ridge Road

	Phone:	+ 1 703 602 1483

	Fax:	+ 1 703 602 6805	Vienna

	VA

	Email:	colket@smtp-gw.spawar.navy.mil

	22181

	USA

	Project Editor	06.02.02.00.00	ISO/IEC 10728:1993/2

Mr. Paul Cotton	IBM Canada Ltd.

	17 Eleanor Drive

	Phone:	+ 1 613 225 5445

	Fax:	+ 1 613 226 6913	Nepean

	Ontario

	Email:	cotton@ca.ibm.com

	K2E 6A3

	Canada

	Project Editor	64.02.01.00.00	ISO/IEC AWI 13249-2

	Project Editor	64.05.00.00.00	ISO/IEC FCD 13249-5

Part 2 SC 32 Secretariat Report	Page 21 of 27

�	Project Editor	64.02.00.00.00	ISO/IEC FDIS 13249-2

Mr. Larry Fitzwater (acting)	Environmental Protection Agency

	Room 3408

	Phone:	+ 1 202 260 3071

	Fax:	+ 1 202 401 8390	Washington

	DC

	Email:	Fitzwater.Larry@epamail.epa.gov

	20460

	USA

	Convenor

Mr. Daniel Gillman	Bureau of the Census

	Statistical Research Division

	Phone:	+ 1 301 457 4860

	Fax:	+ 1 301 457 2299	Washington

	DC

	Email:	gillman@info.census.gov

	20233

	USA

	Project Editor	14.17.01.00.00	ISO/IEC FDIS 11179-1

Mr. David Gradwell	Data Dictionary Systems Limited

	16 Tekels Avenue

	Phone:	+ 44 1 276 23519

	Fax:	+ 44 1 276 676670

	Surrey

	Email:	david@gradwell.com

	GU15 2LB

	United Kingdom

	Project Editor	06.09.00.00.00	ISO/IEC FDIS 13645

	Project Editor	06.09.01.00.00	ISO/IEC FDIS 13237

	Project Editor	06.08.00.00.00	ISO/IEC WD 10027

	Project Editor	06.02.03.00.00	ISO/IEC 10728:1993/3

	Project Editor	06.02.01.00.00	ISO/IEC 10728:1993/1

	Project Editor	06.01.00.00.00	ISO/IEC 10027:1990

Mr. John Hadjioannou	Blue Star Information Systems

	197 Grasmere Way

	Phone:	+ 44 1525 374 667

	Fax:	+44 1525 850427	Linslade

	Leighton Buzzard

	Email:	john@minster.co.uk

	LU7 7QB

	United Kindgom

	Project Editor	31.02.01.00.00	ISO/IEC 9579-2:1998

	Project Editor	31.04.00.00.00	ISO/IEC FDIS 9579

	Project Editor	31.04.01.00.00	ISO/IEC 9579 ED2

	Project Editor	31.05.00.00.00	ISO/IEC FCD 9579 ed3

Part 2 SC 32 Secretariat Report	Page 22 of 27

�	Project Editor	31.04.02.00.00	ISO/IEC CD 9579/ A2

	Project Editor	31.04.03.00.00	ISO/IEC 9579/AWI A3

	Project Editor	31.05.01.00.00	ISO/IEC 9579 Amd 1

	Project Editor	31.05.03.00.00	ISO/IEC 9579 Amd 3

	Convenor

	Project Editor	31.05.02.00.00	ISO/IEC 9579 Amd 2

Mr. Hajimi Horiuchi

	1-13-1 Matobakita

	Phone:

	Fax:

	Saitama

	Email:	hori@tiu.ac.jp

	350 11

	Japan

	Project Editor	06.02.04.00.00	ISO/IEC 10728:1993/4

Mr. David Hunter	Australian Bureau of Statistics

	PO Box 10

	Phone:	+ 2 62526300

	Fax:	Belconnen

	A.C.T.

	Email:	david.hunter@abs.gov.au

	2615

	Australia

	Project Editor	14.10.00.00.00	ISO 5218:1977

	Project Editor	14.10.01.00.00	ISO/IEC AWI 5218

Mr. Martin King

	Phone:

	Fax:

	Email:	martin_king@uk.ibm.com

	Project Editor	63.00.00.00.00	ISO/IEC FDIS 14481

Paul Levine	Telcordia

	Room RRC 4D876

	Phone:	+1 732 699 3042

	444Hoes Lane

	Fax:	+1 732 336 2980	Piscataway

	NJ

	Email:	plevine@telcordia.com

	08854

	USA

	Project Editor	30.02.03.00.00	ISO/IEC AWI 15944-3

	Project Editor	30.02.02.00.00	ISO/IEC AWI 15944-2

	Project Editor	30.02.01.00.00	ISO/IEC CD 15944-1

Part 2 SC 32 Secretariat Report	Page 23 of 27

�Mr. Douglas Mann	Battelle Memorial Institute

	5109 Leesburg Pike

	Phone:	+ 1 703 575 2114

	Six Skyline Place, Suite 819

	Fax:	+ 1 703 671 9180	Falls Church

	VA

	Email:	mannd@battelle.org

	22041-3208

	USA

	Secretariat

Mr. Jim Melton	Oracle Corporation

	1930 E. Viscounti Drive

	Phone:	+ 1 801 942 0144

	Fax:	+ 1 801 942 3345	Sandy

	UT

	Email:	jim.melton@acm.org

	84093

	USA

	Project Editor	32.03.05.09.00	ISO/IEC AWI 9075-9

	Project Editor	32.03.05.10.00	ISO/IEC AWI 9075-10

	Project Editor	32.03.05.07.00	ISO/IEC AWI 9075-7

	Project Editor	32.03.05.04.00	ISO/IEC AWI 9075-4

	Project Editor	32.03.05.03.00	ISO/IEC AWI 9075-3

	Project Editor	32.03.05.02.00	ISO/IEC AWI 9075-2

	Project Editor	03.04.10.00.00	ISO/IEC FCD 9075-10

	Project Editor	03.04.01.01.00	ISO/IEC FP9075:99 a1

	Project Editor	03.04.09.00.00	ISO/IEC FCD 9075-9

	Project Editor	03.04.07.00.00	ISO/IEC AWI 9075-7

	Project Editor	03.04.06.00.00	ISO/IEC WD 9075-6

	Project Editor	03.04.05.00.00	ISO/IEC 9075-5

	Project Editor	03.04.04.00.00	ISO/IEC 9075-4

	Project Editor	03.04.02.00.00	ISO/IEC 9075-2

	Project Editor	03.04.01.00.00	ISO/IEC 9075-1

	Project Editor	03.04.03.00.00	ISO/IEC 9075-3

	Project Editor	32.03.05.11.00	ISO/IEC AWI 9075-10

	Project Editor	32.03.05.01.00	ISO/IEC AWI 9075-1

	Project Editor

Ms. Judith Newton	NIST

	United States Dept. of Commerce

	Phone:	+ 1 301 975 3256

	Fax:	Gaithersburg

	MD

	Email:	jnewton@nist.gov

	20899

	USA

Part 2 SC 32 Secretariat Report	Page 24 of 27

�	Project Editor	14.09.00.00.00	ISO/IEC DTR 15452

	Project Editor	14.17.06.00.00	ISO/IEC 11179-5:1995

Mr. Mike Newton	Open University

	Computing Department

	Phone:	+ 44 1 908 653 706

	Fax:	+ 44 1 908 653 744

	Bucks

	Email:	m.a.newton@open.ac.uk

	MK7 6AA

	United Kingdom

	Project Editor	64.01.00.00.00	ISO/IEC FDIS 13249-1

	Rapporteur

Mr. Phong Ngo	SAIC

	200 N. Glebe Road, Suite 300

	Phone:	+ 1 703 292 6246

	Fax:	Arlington

	VA

	Email:	phong.x.ngo@cpmx.saic.com

	22203

	USA

	Project Editor	14.08.00.00.00	ISO/IEC NP 17413

	Project Editor	14.17.07.00.00	ISO/IEC 11179-6:1997

Mr. William Olle	T. William Olle Associates

	2 Ashley Park Road

	Phone:	+ 44 1 932 221 224

	Fax:	+ 44 1 932 221 227	Walton-on-Thames

	Surrey

	Email:	bill_olle@compuserve.com

	KT12 1JU

	United Kingdom

	Project Editor	58.02.00.00.00	ISO/IEC CD 13238-2

Mr. Dipak Patel	Automation Technology, Inc.

	2890 Zanker Road

	Phone:	+ 1 408 473 0200

	Fax:	San Jose

	CA

	Email:	dipak.patel@atinet.com

	95134

	USA

	Project Editor	31.01.00.00.00	ISO/IEC 9579-1:1993

Part 2 SC 32 Secretariat Report	Page 25 of 27

�Mr. Hannu Pelkonen	Finland Post Ltd, EDI-Services

	P.O.BOX 702

	Phone:	+358 204 51 4559

	Fax:	+358 204 51 4525	FIN-00011 POSTI

	Email:	hannu.pelkonen@posti.fi

	Finland

	Project Editor	30.04.00.00.00	ISO/IEC 14662:1997

	Convenor

Mr. Rick Schnarr	National Archives of Canada

	395 Wellington Street

	Phone:	+ 1 613 996 5655

	Fax:	+ 1 613 996 8982	Ottawa

	 Ontario

	Email:	rschnarr@archives.ca

	K1A ON3

	Canada

	Project Editor	30.01.00.00.00	ISO/IEC 10032:1995

Prof Kohji Shibano	Institute for the Study of Languages and Cultures 

	Tokyo University of Foreign Studies

	Phone:	+ 81 3 5974 3813

	Fax:	+ 81 3 5974 3838

	Tokyo

	Email:	shibano@aa.tufs.ac.jp

	114-8580

	Japan

	Convenor

Mr. Alain Thienot	AFNOR

	Tour Europe, F-92049

	Phone:	+ 1 33 1 42 91 59 73

	Fax:	+ 1 33 1 42 91 56 56	Paris Le Defense

	Email:	100546.3352@compuserve.com

	CEDEX 7

	France

	Project Editor	14.16.00.00.00	ISO/IEC 14957:1996

Mr. Terry Wilcox	Lexica Ltd.

	Nine Foxleys

	Phone:

	Fax:	Watford

	Herts

	Email:	100010.2147@compuserve.com

	WD1 5DB

	United Kingdom

	Project Editor	58.03.00.00.00	ISO/IEC 13238-3

Part 2 SC 32 Secretariat Report	Page 26 of 27

�Part 2 SC 32 Secretariat Report	Page 27 of 27


