ISO/IEC JTC 1/SC 32 N 0843
Date: 2002-06-14

REPLACES: --
ISO/IEC JTC 1/SC 32

Data Management and Interchange
Secretariat: United States of America (ANSI)

Administered by Pacific Northwest National Laboratory on behalf of ANSI
	DOCUMENT TYPE
	Other Document (Open)

	TITLE
	Rationale for subproject split of ISO/IEC AWI 19763

	SOURCE
	WG 2

	PROJECT NUMBER
	1.32.22.01.00.00

	STATUS
	This is to be used by the SC 32 Secretary for submission to JTC 1

	REFERENCES
	

	ACTION ID.
	ACT

	REQUESTED ACTION
	

	DUE DATE
	

	Number of Pages
	4

	LANGUAGE USED
	English

	DISTRIBUTION
	P & L Members

SC Chair

WG Conveners and Secretaries


Douglas Mann, Secretariat, ISO/IEC JTC 1/SC 32

Pacific Northwest National Laboratory *, 13600 Angelica Court, Chantilly, VA, 20151-3360, 
United States of America

Telephone: +1 202-566-2126; Facsimile; +1 202-566-1639; E-mail: MannD@battelle.org
available from the JTC 1/SC 32 WebSite  http://www.jtc1sc32.org/ 
*Pacific Northwest National Laboratory (PNL) administers the ISO/IEC JTC 1/SC 32 Secretariat on behalf of ANSI


SC32WG2-SEL-016R1

Title: Project Plan for Framework for Metamodel Interoperability

Date: 2002.05.10

Source:  WG2 (Hajime Horiuchi with Ray Gates)

Status:  Approved WG2 Output (Version 1.1)

1. Introduction:

The New Work Item proposal on “Framework to Registering Business Objects” was assigned the following project number and work item number.

Project number: 1.32.22.01.00.00

AWI number: ISO/IEC AWI 19763
with:
Project editor : Hajime Horiuchi (JPN) and Co-editor: Tim Bourne (UK)
In order to address National Body comments on the NWI, the project has been renamed to:

Framework for metamodel inter-operability

2. Proposed new Sub Projects
In order to partition the work into manageable pieces, and allow each piece to proceed in parallel, WG2 proposes to make the standard a multi-part standard, and to sub-divide the project into four sub-projects, each of which will produce one Part of the standard.  Additional editors are proposed for each of the Parts.  The proposed sub-projects are as follows:

	Project Number
	Title
	Project Editor

	1.32.22.01.01.00
	Framework for metamodel interoperability – 
Part 1: Reference model
	Hajime Horiuchi (Japan)& Tim Bourne (UK)

	1.32.22.01.02.00
	Framework for metamodel interoperability – 
Part 2: Core (MOF/XMI Extensions)
	Masaharu Obayashi (Japan) & Doo- Kwon Baik (Korea)

	1.32.22.01.03.00
	Framework for metamodel interoperability – 

Part 3: Metamodel for ontologies
	Jean Bérubé (Canada)

	1.32.22.01.04.00
	Framework for metamodel interoperability – 
Part 4: Metamodel for model mapping
	Yasuyuki Fujikawa (Japan)


3. Related Sub Project

Ballot comments resolution will be needed for the anticipated PAS submission to JTC1 from OMG of MOF/XMI 1.4.  An AWI number and a project number should be provided once the submission is received.  Hajime Horiuchi is proposed as Editor.

	SubProject No.
	Project Name
	Leader

	XX,XX.XX.XX.
	MOF/XMI PAS Editing
	Hajime Horiuchi


4. Schedule for Core MMF Specifications
	Project Number
	Title
	WD Due Date
	CD Due Date

	1.32.22.01.01.00
	Framework for metamodel interoperability – 
Part 1: Reference model
	2002.08.31
	T.B.D.

	1.32.22.01.02.00
	Framework for metamodel interoperability – 
Part 2: Core (MOF/XMI Extensions)
	2002.08.31
	T.B.D.

	1.32.22.01.03.00
	Framework for metamodel interoperability – 

Part 3: Metamodel for ontologies
	T.B.D.
	T.B.D.

	1.32.22.01.04.00
	Framework for metamodel interoperability – 
Part 4: Metamodel for model mapping
	2002.12.31
	T.B.D.


5. Possible additional topics (Internal RFP should be prepared)
WG2 asks National Bodies to consider whether the following related topics merit work in conjunction with the above project.

	Category
	Title 
	 Definition

	Ontology
	Metamodel Framework for Ontologies --      Open-edi Ontology
	EDI Domain ontology proposed to IS 19544 by Japan NB



	Model Mapping
	Metamodel Framework for Modeling Constructs –
   Metadata Registry Binding

   (20944)
	Result of the Study on XML should be reflected to seek a new approach of the binding Registry Metamodel with other clients applying XML   

	
	Metamodel Framework for Mapping—
   SQL Schema – 11179Metamodel
	Metamodel which enables mapping between 11179 metamodel and SQL schema

	
	Metamodel Framework for Mapping - 

     Metadata Registry --11179

( UML Profile for use of Metadata Registry-11179 )
	

	Modeling Constructs
	Metamodel Framework for Modeling Constructs --

UML Profile for XXXXX


	Various UML profiles developed by OMG should be taken into account to the metamodel framework 

	
	Metamodel Framework for Modeling Constructs --

      XXXXXXX


	


PAGE  
1

